WEEK 1: PRICING INFRASTRUCTURE (Days 1-7)

MESSAGE TO APP BUILDER - PHASE 1: SUBSCRIPTION TIER SYSTEM

PRIORITY: CRITICAL - START IMMEDIATELY

PROJECT: Subscription Tier System Implementation

TIMELINE: 7 days (December 29 - January 4, 2026)

═══════════════════════════════════════════════════════════

MILESTONE 1: DATABASE SCHEMA (Days 1-2)

═══════════════════════════════════════════════════════════

CREATE TWO NEW MODELS:

1. SubscriptionTier Model

- 3 tiers: STARTER, PROFESSIONAL, ENTERPRISE

- Price points: $199, $499, $1,499

- Feature flags: email_invitations_enabled, certificate_management_enabled, etc.

- Limits: max_shareholders, max_admin_users

- Support SLA: support_response_time_hours

2. TenantSubscription Model

- Links tenant to tier

- Status: TRIAL, ACTIVE, PAST_DUE, CANCELLED

- Usage tracking: current_shareholder_count, current_admin_user_count

- Billing cycle dates

SEED DATA (3 tiers):

- Starter: $199/mo, 25 shareholders, 1 admin, NO email/NO certs

- Professional: $499/mo, 200 shareholders, 3 admins, email YES, certs NO

- Enterprise: $1,499/mo, unlimited, unlimited admins, ALL features enabled

═══════════════════════════════════════════════════════════

MILESTONE 2: BACKEND FEATURE GATING (Days 3-4)

═══════════════════════════════════════════════════════════

CREATE MIDDLEWARE:

- FeatureGateMiddleware checks subscription tier before allowing access

- Block email invitation endpoint for Starter tier → 403 response

- Block certificate endpoints for Starter/Professional → 403 response

- Return JSON: {'error': 'Feature requires upgrade', 'upgrade_url': '/pricing', 'current_tier': 'STARTER'}

CREATE VALIDATORS:

- SubscriptionValidator.check_shareholder_limit(tenant)

* Starter can add max 25 shareholders, Professional max 200, Enterprise unlimited

* Raise ValidationError when limit exceeded

- SubscriptionValidator.check_admin_user_limit(tenant)

* Starter: 1 admin only, Professional: 3 admins, Enterprise: unlimited

═══════════════════════════════════════════════════════════

MILESTONE 3: FRONTEND FEATURE FLAGS (Days 5-6)

═══════════════════════════════════════════════════════════

CREATE REACT COMPONENT:

- FeatureGate component wraps features

- Props: feature (string), children (component), fallback (upgrade prompt)

- Reads tenant subscription tier from context

- Shows children if feature enabled, otherwise shows upgrade prompt

APPLY FEATURE GATES:

1. Shareholder List Page

- Starter tier: HIDE email icon (📧) next to shareholders

- Show "Upgrade to Professional" badge where icon would be

- Click badge → Modal: "Email invitations require Professional plan - Upgrade now?"

2. Admin Navigation

- Starter/Professional: HIDE "Certificate Requests" menu item

- Show "Enterprise Feature" badge with lock icon 🔒

3. Admin Dashboard

- Display current tier badge: "Starter Plan" / "Professional Plan" / "Enterprise Plan"

- Show usage metrics: "15/25 Shareholders" / "2/3 Admins"

- Progress bar visual

4. Add Shareholder Form

- Check limit before showing form

- If limit reached: Modal "You've reached your 25 shareholder limit. Upgrade to Professional for 200 shareholders."

═══════════════════════════════════════════════════════════

MILESTONE 4: TESTING & POLISH (Day 7)

═══════════════════════════════════════════════════════════

TEST SCENARIOS:

1. Starter Tier

- ✓ Can add 25 shareholders

- ✗ Cannot add 26th shareholder (shows upgrade prompt)

- ✗ Email icon hidden on shareholder list

- ✗ Certificate menu hidden

- ✓ Can only have 1 admin user

2. Professional Tier

- ✓ Can add 200 shareholders

- ✓ Email icon visible, can send invitations

- ✗ Certificate menu still hidden

- ✓ Can have 3 admin users

3. Enterprise Tier

- ✓ Unlimited shareholders

- ✓ All features unlocked

- ✓ Unlimited admin users

═══════════════════════════════════════════════════════════

DEPLOYMENT STEPS:

═══════════════════════════════════════════════════════════

BACKEND:

1. Create migrations for SubscriptionTier and TenantSubscription models

2. Run migrations on staging database

3. Seed 3 tier configurations

4. Assign existing test tenant to PROFESSIONAL tier (for testing)

5. Push to GitHub → App Runner auto-deploy

6. Monitor CloudWatch logs for errors

FRONTEND:

1. Build client/dist/ with new FeatureGate component

2. Upload to S3: aws s3 sync client/dist/ s3://tableicty-production-frontend/

3. Invalidate CloudFront: aws cloudfront create-invalidation --distribution-id YOUR_DIST_ID --paths "/*"

4. Test in browser: Clear cache, login as testadmin@tableicty.com

═══════════════════════════════════════════════════════════

EXPECTED RESULTS:

═══════════════════════════════════════════════════════════

STARTER TIER (TEST):

- Shareholder list shows NO email icons

- "Upgrade to Professional" prompt on hover

- Certificate Requests menu hidden

- Dashboard shows "Starter Plan - 15/25 Shareholders"

PROFESSIONAL TIER (PRODUCTION):

- Email icons visible ✅

- Can send invitations ✅

- Certificate menu still hidden (Enterprise only)

- Dashboard shows "Professional Plan - 50/200 Shareholders"