INSTRUCTIONS FOR APP BUILDER (November 18-20, 2025)

Excellent work on Day 6 foundation! 20/20 tests passing is a great start. Now let's complete the frontend testing phase to reach our >70% coverage target.

CURRENT STATUS RECAP

✅ Completed:

- Testing infrastructure (Vitest, React Testing Library, jsdom)

- Mock data and test utilities

- 20 unit tests passing (100% pass rate)

  - API client tests (11 tests)

  - Component tests (9 tests)

⏳ Remaining:

- Integration tests for pages (LoginPage, Portfolio, Transactions, Profile)

- Coverage report verification (>70% target)

- Backend tests (pytest)

- Security fix (httpOnly cookies)

- Documentation

DAY 6 CONTINUED - INTEGRATION TESTS (November 18-19)

Task 1: LoginPage Integration Tests (2-3 hours)

Create: client/src/pages/__tests__/Login.test.tsx

Copyimport { describe, it, expect, vi, beforeEach } from 'vitest';

import { screen, waitFor } from '@testing-library/react';

import userEvent from '@testing-library/user-event';

import { renderWithProviders } from '@/test/test-utils';

import Login from '../Login';

import * as authApi from '@/api/auth';

// Mock the auth API

vi.mock('@/api/auth');

describe('LoginPage', () => {

beforeEach(() => {

vi.clearAllMocks();

});

it('renders login form', () => {

renderWithProviders(<Login />);

expect(screen.getByLabelText(/email/i)).toBeInTheDocument();

expect(screen.getByLabelText(/password/i)).toBeInTheDocument();

expect(screen.getByRole('button', { name: /login/i })).toBeInTheDocument();

});

it('shows validation errors for empty fields', async () => {

const user = userEvent.setup();

renderWithProviders(<Login />);

const loginButton = screen.getByRole('button', { name: /login/i });

await user.click(loginButton);

// Verify validation errors appear

await waitFor(() => {

expect(screen.getByText(/email is required/i)).toBeInTheDocument();

expect(screen.getByText(/password is required/i)).toBeInTheDocument();

});

});

it('handles successful login and redirects to dashboard', async () => {

const user = userEvent.setup();

const mockLogin = vi.mocked(authApi.login);

mockLogin.mockResolvedValue({

access: 'mock-access-token',

user: {

id: '123',

email: 'test@example.com',

first_name: 'John',

last_name: 'Doe'

}

});

const { router } = renderWithProviders(<Login />);

// Fill in form

await user.type(screen.getByLabelText(/email/i), 'test@example.com');

await user.type(screen.getByLabelText(/password/i), 'password123');

await user.click(screen.getByRole('button', { name: /login/i }));

// Verify API called

await waitFor(() => {

expect(mockLogin).toHaveBeenCalledWith({

username: 'test@example.com',

password: 'password123'

});

});

// Verify redirect to dashboard

await waitFor(() => {

expect(router.state.location.pathname).toBe('/dashboard');

});

});

it('shows error toast on failed login', async () => {

const user = userEvent.setup();

const mockLogin = vi.mocked(authApi.login);

mockLogin.mockRejectedValue({

response: { data: { error: 'Invalid credentials' } }

});

renderWithProviders(<Login />);

// Fill in form

await user.type(screen.getByLabelText(/email/i), 'wrong@example.com');

await user.type(screen.getByLabelText(/password/i), 'wrongpass');

await user.click(screen.getByRole('button', { name: /login/i }));

// Verify error toast appears

await waitFor(() => {

expect(screen.getByText(/invalid credentials/i)).toBeInTheDocument();

});

});

it('navigates to registration page when clicking register link', async () => {

const user = userEvent.setup();

const { router } = renderWithProviders(<Login />);

const registerLink = screen.getByText(/create an account/i);

await user.click(registerLink);

await waitFor(() => {

expect(router.state.location.pathname).toBe('/register');

});

});

});

Task 2: Portfolio Page Integration Tests (2-3 hours)

Create: client/src/pages/__tests__/Portfolio.test.tsx

Copyimport { describe, it, expect, vi, beforeEach } from 'vitest';

import { screen, waitFor } from '@testing-library/react';

import { renderWithProviders } from '@/test/test-utils';

import Portfolio from '../Portfolio';

import * as holdingsApi from '@/api/holdings';

import { mockHoldings } from '@/test/mockData';

vi.mock('@/api/holdings');

describe('PortfolioPage', () => {

beforeEach(() => {

vi.clearAllMocks();

});

it('shows loading skeleton while fetching data', () => {

vi.mocked(holdingsApi.getHoldings).mockImplementation(() =>

new Promise(() => {}) // Never resolves (simulates loading)

);

renderWithProviders(<Portfolio />);

// Verify skeleton table appears

expect(screen.getByTestId('skeleton-table')).toBeInTheDocument();

});

it('displays holdings table with data', async () => {

vi.mocked(holdingsApi.getHoldings).mockResolvedValue({

results: mockHoldings,

count: mockHoldings.length

});

renderWithProviders(<Portfolio />);

// Wait for data to load

await waitFor(() => {

expect(screen.getByText('Green Energy Corp')).toBeInTheDocument();

expect(screen.getByText('Common Stock')).toBeInTheDocument();

expect(screen.getByText('50,000')).toBeInTheDocument();

});

});

it('displays empty state when no holdings', async () => {

vi.mocked(holdingsApi.getHoldings).mockResolvedValue({

results: [],

count: 0

});

renderWithProviders(<Portfolio />);

await waitFor(() => {

expect(screen.getByText(/no holdings/i)).toBeInTheDocument();

});

});

it('renders pie chart with holdings data', async () => {

vi.mocked(holdingsApi.getHoldings).mockResolvedValue({

results: mockHoldings,

count: mockHoldings.length

});

renderWithProviders(<Portfolio />);

// Wait for chart to render (Recharts creates SVG)

await waitFor(() => {

expect(document.querySelector('svg')).toBeInTheDocument();

});

});

it('renders bar chart with holdings data', async () => {

vi.mocked(holdingsApi.getHoldings).mockResolvedValue({

results: mockHoldings,

count: mockHoldings.length

});

renderWithProviders(<Portfolio />);

// Verify both charts render (2 SVGs on page)

await waitFor(() => {

const svgs = document.querySelectorAll('svg');

expect(svgs.length).toBeGreaterThanOrEqual(2);

});

});

it('handles API error gracefully', async () => {

vi.mocked(holdingsApi.getHoldings).mockRejectedValue(

new Error('Network error')

);

renderWithProviders(<Portfolio />);

// Verify error toast appears

await waitFor(() => {

expect(screen.getByText(/error loading holdings/i)).toBeInTheDocument();

});

});

});

Task 3: Transactions Page Integration Tests (2-3 hours)

Create: client/src/pages/__tests__/Transactions.test.tsx

Copyimport { describe, it, expect, vi, beforeEach } from 'vitest';

import { screen, waitFor } from '@testing-library/react';

import userEvent from '@testing-library/user-event';

import { renderWithProviders } from '@/test/test-utils';

import Transactions from '../Transactions';

import * as transactionsApi from '@/api/transactions';

import { mockTransactions } from '@/test/mockData';

vi.mock('@/api/transactions');

describe('TransactionsPage', () => {

beforeEach(() => {

vi.clearAllMocks();

});

it('displays transactions table with data', async () => {

vi.mocked(transactionsApi.getTransactions).mockResolvedValue({

results: mockTransactions,

count: mockTransactions.length

});

renderWithProviders(<Transactions />);

await waitFor(() => {

expect(screen.getByText('Green Energy Corp')).toBeInTheDocument();

expect(screen.getByText('SALE')).toBeInTheDocument();

});

});

it('filters by transaction type', async () => {

const user = userEvent.setup();

const mockGetTransactions = vi.mocked(transactionsApi.getTransactions);

mockGetTransactions.mockResolvedValue({

results: mockTransactions,

count: mockTransactions.length

});

renderWithProviders(<Transactions />);

// Wait for initial load

await waitFor(() => {

expect(mockGetTransactions).toHaveBeenCalledWith({});

});

// Select "SALE" from type filter

const typeFilter = screen.getByLabelText(/type/i);

await user.selectOptions(typeFilter, 'SALE');

// Verify API called with filter

await waitFor(() => {

expect(mockGetTransactions).toHaveBeenCalledWith({

transfer_type: 'SALE'

});

});

});

it('filters by status', async () => {

const user = userEvent.setup();

const mockGetTransactions = vi.mocked(transactionsApi.getTransactions);

mockGetTransactions.mockResolvedValue({

results: mockTransactions,

count: mockTransactions.length

});

renderWithProviders(<Transactions />);

await waitFor(() => {

expect(mockGetTransactions).toHaveBeenCalledWith({});

});

// Select "EXECUTED" from status filter

const statusFilter = screen.getByLabelText(/status/i);

await user.selectOptions(statusFilter, 'EXECUTED');

await waitFor(() => {

expect(mockGetTransactions).toHaveBeenCalledWith({

status: 'EXECUTED'

});

});

});

it('exports transactions to CSV', async () => {

const user = userEvent.setup();

const mockExportCSV = vi.mocked(transactionsApi.exportTransactionsCSV);

mockExportCSV.mockResolvedValue(new Blob(['csv data'], { type: 'text/csv' }));

vi.mocked(transactionsApi.getTransactions).mockResolvedValue({

results: mockTransactions,

count: mockTransactions.length

});

renderWithProviders(<Transactions />);

// Wait for page load

await waitFor(() => {

expect(screen.getByText('Green Energy Corp')).toBeInTheDocument();

});

// Click CSV export button

const exportButton = screen.getByRole('button', { name: /export/i });

await user.click(exportButton);

// Verify API called

await waitFor(() => {

expect(mockExportCSV).toHaveBeenCalled();

});

// Verify success toast

await waitFor(() => {

expect(screen.getByText(/exported successfully/i)).toBeInTheDocument();

});

});

it('displays empty state when no transactions', async () => {

vi.mocked(transactionsApi.getTransactions).mockResolvedValue({

results: [],

count: 0

});

renderWithProviders(<Transactions />);

await waitFor(() => {

expect(screen.getByText(/no transactions found/i)).toBeInTheDocument();

});

});

it('handles pagination', async () => {

const user = userEvent.setup();

const mockGetTransactions = vi.mocked(transactionsApi.getTransactions);

mockGetTransactions.mockResolvedValue({

results: mockTransactions,

count: 100, // Simulate 100 total transactions

next: 'http://api/transactions/?page=2'

});

renderWithProviders(<Transactions />);

await waitFor(() => {

expect(screen.getByText('Green Energy Corp')).toBeInTheDocument();

});

// Click "Next" page button

const nextButton = screen.getByRole('button', { name: /next/i });

await user.click(nextButton);

// Verify API called with page=2

await waitFor(() => {

expect(mockGetTransactions).toHaveBeenCalledWith({

page: 2

});

});

});

});

Task 4: Profile Page Integration Tests (2 hours)

Create: client/src/pages/__tests__/Profile.test.tsx

Copyimport { describe, it, expect, vi, beforeEach } from 'vitest';

import { screen, waitFor } from '@testing-library/react';

import userEvent from '@testing-library/user-event';

import { renderWithProviders } from '@/test/test-utils';

import Profile from '../Profile';

import * as shareholderApi from '@/api/shareholders';

import { mockShareholder } from '@/test/mockData';

vi.mock('@/api/shareholders');

describe('ProfilePage', () => {

beforeEach(() => {

vi.clearAllMocks();

});

it('loads and displays shareholder profile data', async () => {

vi.mocked(shareholderApi.getProfile).mockResolvedValue(mockShareholder);

renderWithProviders(<Profile />);

await waitFor(() => {

expect(screen.getByDisplayValue('John')).toBeInTheDocument();

expect(screen.getByDisplayValue('Doe')).toBeInTheDocument();

expect(screen.getByDisplayValue('john.doe@example.com')).toBeInTheDocument();

});

});

it('validates required fields', async () => {

const user = userEvent.setup();

vi.mocked(shareholderApi.getProfile).mockResolvedValue(mockShareholder);

renderWithProviders(<Profile />);

await waitFor(() => {

expect(screen.getByDisplayValue('John')).toBeInTheDocument();

});

// Clear email field

const emailInput = screen.getByLabelText(/email/i);

await user.clear(emailInput);

// Submit form

const saveButton = screen.getByRole('button', { name: /save/i });

await user.click(saveButton);

// Verify validation error

await waitFor(() => {

expect(screen.getByText(/email is required/i)).toBeInTheDocument();

});

});

it('successfully updates profile', async () => {

const user = userEvent.setup();

const mockUpdateProfile = vi.mocked(shareholderApi.updateProfile);

vi.mocked(shareholderApi.getProfile).mockResolvedValue(mockShareholder);

mockUpdateProfile.mockResolvedValue({

...mockShareholder,

phone: '555-123-4567'

});

renderWithProviders(<Profile />);

await waitFor(() => {

expect(screen.getByDisplayValue('John')).toBeInTheDocument();

});

// Update phone number

const phoneInput = screen.getByLabelText(/phone/i);

await user.clear(phoneInput);

await user.type(phoneInput, '555-123-4567');

// Submit form

const saveButton = screen.getByRole('button', { name: /save/i });

await user.click(saveButton);

// Verify API called

await waitFor(() => {

expect(mockUpdateProfile).toHaveBeenCalledWith(

mockShareholder.id,

expect.objectContaining({

phone: '555-123-4567'

})

);

});

// Verify success toast

await waitFor(() => {

expect(screen.getByText(/profile updated successfully/i)).toBeInTheDocument();

});

});

it('handles update error gracefully', async () => {

const user = userEvent.setup();

const mockUpdateProfile = vi.mocked(shareholderApi.updateProfile);

vi.mocked(shareholderApi.getProfile).mockResolvedValue(mockShareholder);

mockUpdateProfile.mockRejectedValue({

response: { data: { error: 'Email already exists' } }

});

renderWithProviders(<Profile />);

await waitFor(() => {

expect(screen.getByDisplayValue('John')).toBeInTheDocument();

});

// Change email

const emailInput = screen.getByLabelText(/email/i);

await user.clear(emailInput);

await user.type(emailInput, 'existing@example.com');

// Submit form

const saveButton = screen.getByRole('button', { name: /save/i });

await user.click(saveButton);

// Verify error toast

await waitFor(() => {

expect(screen.getByText(/email already exists/i)).toBeInTheDocument();

});

});

});

Task 5: Generate Coverage Report (30 minutes)

After completing all integration tests:

Copynpm test:coverage

Review the coverage report:

- Open client/coverage/index.html in browser

- Verify overall coverage >70%

- Identify any uncovered areas

If coverage <70%:

- Add tests for uncovered components

- Focus on critical paths (authentication, API calls, error handling)

DAY 7 - BACKEND TESTS + SECURITY FIX (November 19-20)

Task 6: Backend Testing Setup (1 hour)

Copypip install pytest pytest-django pytest-cov

Create: pytest.ini (project root)

Copy[pytest]

DJANGO_SETTINGS_MODULE = config.settings

python_files = tests.py test_*.py *_tests.py

addopts = --cov=apps.shareholder_portal --cov-report=html --cov-report=term-missing

testpaths = apps

Create: apps/shareholder_portal/tests/__init__.py (empty file)

Task 7: Backend Authentication Tests (2-3 hours)

Create: apps/shareholder_portal/tests/test_auth.py

Copyimport pytest

from django.urls import reverse

from rest_framework.test import APIClient

from django.contrib.auth.models import User

from apps.core.models import Shareholder

@pytest.mark.django_db

class TestAuthentication:

def setup_method(self):

self.client = APIClient()

self.user = User.objects.create_user(

username='test@example.com',

password='testpass123'

)

self.shareholder = Shareholder.objects.create(

email='test@example.com',

first_name='John',

last_name='Doe',

account_type='INDIVIDUAL'

)

def test_login_success(self):

response = self.client.post(reverse('login'), {

'username': 'test@example.com',

'password': 'testpass123'

})

assert response.status_code == 200

assert 'access' in response.data

assert 'user' in response.data

def test_login_failure_wrong_password(self):

response = self.client.post(reverse('login'), {

'username': 'test@example.com',

'password': 'wrongpass'

})

assert response.status_code == 401

def test_login_failure_user_not_exist(self):

response = self.client.post(reverse('login'), {

'username': 'nonexistent@example.com',

'password': 'testpass123'

})

assert response.status_code == 401

def test_logout(self):

# Login first

login_response = self.client.post(reverse('login'), {

'username': 'test@example.com',

'password': 'testpass123'

})

token = login_response.data['access']

# Logout

self.client.credentials(HTTP_AUTHORIZATION=f'Bearer {token}')

response = self.client.post(reverse('logout'))

assert response.status_code == 200

Task 8: Backend API Tests (3-4 hours)

Create: apps/shareholder_portal/tests/test_api.py

Copyimport pytest

from django.urls import reverse

from rest_framework.test import APIClient

from django.contrib.auth.models import User

from apps.core.models import Shareholder, Holding, Issuer, SecurityClass, Transfer

@pytest.mark.django_db

class TestShareholderAPI:

def setup_method(self):

self.client = APIClient()

self.user = User.objects.create_user(

username='test@example.com',

password='testpass123'

)

self.shareholder = Shareholder.objects.create(

email='test@example.com',

first_name='John',

last_name='Doe',

account_type='INDIVIDUAL'

)

# Login and get token

response = self.client.post(reverse('login'), {

'username': 'test@example.com',

'password': 'testpass123'

})

self.token = response.data['access']

self.client.credentials(HTTP_AUTHORIZATION=f'Bearer {self.token}')

def test_get_profile(self):

response = self.client.get(reverse('shareholder-me'))

assert response.status_code == 200

assert response.data['email'] == 'test@example.com'

assert response.data['first_name'] == 'John'

def test_update_profile(self):

response = self.client.put(reverse('shareholder-me'), {

'first_name': 'Jane',

'last_name': 'Doe',

'email': 'test@example.com',

'phone': '555-123-4567'

})

assert response.status_code == 200

assert response.data['first_name'] == 'Jane'

assert response.data['phone'] == '555-123-4567'

def test_get_holdings(self):

# Create test holding

issuer = Issuer.objects.create(

company_name='Test Corp',

ticker_symbol='TEST'

)

security = SecurityClass.objects.create(

issuer=issuer,

security_type='COMMON'

)

Holding.objects.create(

shareholder=self.shareholder,

issuer=issuer,

security_class=security,

share_quantity=1000

)

response = self.client.get(reverse('shareholder-holdings'))

assert response.status_code == 200

assert len(response.data['results']) == 1

assert response.data['results'][0]['share_quantity'] == 1000

def test_get_transactions(self):

# Create test transaction

issuer = Issuer.objects.create(

company_name='Test Corp',

ticker_symbol='TEST'

)

security = SecurityClass.objects.create(

issuer=issuer,

security_type='COMMON'

)

Transfer.objects.create(

issuer=issuer,

security_class=security,

to_shareholder=self.shareholder,

share_quantity=500,

transfer_type='SALE',

status='EXECUTED'

)

response = self.client.get(reverse('shareholder-transactions'))

assert response.status_code == 200

assert len(response.data['results']) == 1

def test_unauthorized_access(self):

# Remove credentials

self.client.credentials()

response = self.client.get(reverse('shareholder-me'))

assert response.status_code == 401

Task 9: Backend Permissions Tests (1-2 hours)

Create: apps/shareholder_portal/tests/test_permissions.py

Copyimport pytest

from django.urls import reverse

from rest_framework.test import APIClient

from django.contrib.auth.models import User

from apps.core.models import Shareholder

@pytest.mark.django_db

class TestPermissions:

def setup_method(self):

self.client = APIClient()

# Shareholder 1

self.user1 = User.objects.create_user(

username='user1@example.com',

password='testpass123'

)

self.shareholder1 = Shareholder.objects.create(

email='user1@example.com',

first_name='User',

last_name='One',

account_type='INDIVIDUAL'

)

# Shareholder 2

self.user2 = User.objects.create_user(

username='user2@example.com',

password='testpass123'

)

self.shareholder2 = Shareholder.objects.create(

email='user2@example.com',

first_name='User',

last_name='Two',

account_type='INDIVIDUAL'

)

def test_shareholder_can_access_own_data(self):

# Login as user1

response = self.client.post(reverse('login'), {

'username': 'user1@example.com',

'password': 'testpass123'

})

token = response.data['access']

self.client.credentials(HTTP_AUTHORIZATION=f'Bearer {token}')

# Access own profile

response = self.client.get(reverse('shareholder-me'))

assert response.status_code == 200

assert response.data['email'] == 'user1@example.com'

def test_shareholder_cannot_access_other_shareholder_data(self):

# Login as user1

response = self.client.post(reverse('login'), {

'username': 'user1@example.com',

'password': 'testpass123'

})

token = response.data['access']

self.client.credentials(HTTP_AUTHORIZATION=f'Bearer {token}')

# Try to access user2's profile (should fail)

response = self.client.get(

reverse('shareholder-detail', args=[self.shareholder2.id])

)

assert response.status_code == 403

Run backend tests:

Copypytest --cov

Target: >80% code coverage for apps/shareholder_portal

Task 10: CRITICAL SECURITY FIX - httpOnly Cookies (3-4 hours)

This is MANDATORY before AWS deployment.

Follow the detailed instructions I provided earlier:

- Update Login/Logout/TokenRefresh views (backend)

- Update Django settings (CSRF, CORS, SESSION security)

- Update axios instance (frontend - withCredentials: true)

- Update auth API (remove localStorage, use sessionStorage for access token only)

- Test thoroughly (verify httpOnly cookie set, JavaScript cannot access it)

Task 11: Documentation (2 hours)

- Update README.md with setup instructions

- Create DEPLOYMENT_CHECKLIST.md with AWS deployment steps

- Update replit.md with testing completion status

COMPLETION CHECKLIST

By end of November 20, verify:

- Frontend integration tests written (Login, Portfolio, Transactions, Profile)

- Frontend coverage >70%

- Backend tests written (auth, API, permissions)

- Backend coverage >80%

- httpOnly cookies implemented (CRITICAL)

- Documentation updated

- All tests passing (frontend + backend)

- Zero console errors in browser

- Security verified (refresh token not accessible via JavaScript)