🎯 STATUS REPORT FOR APP BUILDER

Copy and send this to App Builder:

📊 TABLEICTY PRODUCTION STATUS - Dec 25, 2025

✅ COMPLETED: PATH B & PATH C (Production Testing + Stripe Integration)

Production System Status:

- URL: https://tableicty.com - Live and functional

- Infrastructure: CloudFront + App Runner + RDS + S3 fully deployed

- Test Account: testadmin@tableicty.com with active Starter subscription ($49/month)

Stripe Integration - Fully Working:

- ✅ Checkout flow: Payments processing successfully

- ✅ Webhook endpoint: https://2c34uemnqg.us-east-1.awsapprunner.com/api/v1/tenant/webhooks/stripe/

- ✅ Webhook events configured: checkout.session.completed, customer.subscription.created, invoice.payment_succeeded

- ✅ Webhook deliveries: All returning 200 OK

- ✅ Subscription activation: Database syncing correctly via webhooks

- ✅ Billing page: Displaying active subscriptions, payment management working

Bugs Fixed During PATH B:

- ✅ Role detection bug (field name mismatch: tenant/role → current_tenant/current_role)

- ✅ Redirect URL pointing to localhost:5000 → Fixed to https://tableicty.com

- ✅ Webhook signature verification bug (variable shadowing)

- ✅ Subscription model field issue (removed stripe_customer_id from webhook handler)

- ✅ Webhook secret updated in Parameter Store

- ✅ Multi-tenant onboarding flow validated end-to-end

Database Validation:

Copy-- Confirmed 1 active subscription in production:

SELECT * FROM core_subscription;

-- Result: 1 row - Starter plan, ACTIVE status, Test Corp LLC

🚀 NEXT: PATH A - MULTI-TENANCY PHASE 1 DEPLOYMENT

Objective: Deploy data model foundation for full multi-tenancy architecture

What We'll Deploy:

- 5 new models (detailed in your codebase)

- 7 modified tables with multi-tenant relationships

- 40 unit tests for validation

- Database migrations

Deployment Strategy:

- Backup production database (safety checkpoint)

- Create staging environment:

  - Clone production RDS → tableicty-staging-db

  - New App Runner service → tableicty-staging-backend

  - Deploy Phase 1 code to staging

- Test in staging (validate migrations, run tests)

- Deploy to production (after staging validation)

Estimated Timeline:

- Backup production DB: 10 min

- Create staging environment: 30-45 min

- Deploy Phase 1 code to staging: 15-20 min

- Testing in staging: 20-30 min

- Production deployment: 15-20 min

- Total: 2-2.5 hours

🔧 WHAT WE NEED FROM YOU (APP BUILDER):

For PATH A Deployment:

- Confirm Phase 1 code is ready:

  - Are all Phase 1 migrations committed to the main branch?

  - Are the 40 tests passing locally?

  - Any dependencies we need to add to requirements.txt?

- Staging database configuration:

  - We'll clone production RDS to tableicty-staging-db

  - Should staging use same database credentials or separate ones?

  - Any environment-specific settings needed?

- Migration strategy:

  - Can we safely run migrations on production with existing subscription data?

  - Any data migrations needed (not just schema)?

  - Rollback plan if something fails?

- Testing checklist:

  - What should we test in staging before promoting to production?

  - Any specific multi-tenancy scenarios to validate?

  - Should we create a test tenant in staging?

- Availability:

  - Can you be available for ~2-3 hours for deployment support?

  - Best time to start? (We're ready now)

📋 DEPLOYMENT READINESS CHECKLIST:

Infrastructure (Owner: Us):

- ✅ AWS Console access confirmed

- ✅ RDS backup procedure ready

- ✅ App Runner deployment process validated

- ✅ Parameter Store access confirmed

Code (Owner: App Builder):

- ❓ Phase 1 migrations in main branch?

- ❓ Tests passing locally?

- ❓ Environment variables documented?

Coordination:

- ❓ App Builder available for deployment window?

- ❓ Rollback plan documented?

🎯 SUCCESS CRITERIA FOR PATH A:

Staging validation:

- ✅ Migrations run successfully

- ✅ All 40 tests pass

- ✅ Existing subscription data intact

- ✅ New multi-tenant models created

- ✅ No breaking changes to current functionality

Production deployment:

- ✅ Zero downtime deployment

- ✅ Existing testadmin@tableicty.com subscription still active

- ✅ Billing page still functional

- ✅ Multi-tenant data model in place for future features