📋 INSTRUCTIONS FOR AI APP BUILDER

Context Update

Judy, you've made INCREDIBLE progress! Your App Builder completed 4 days of work in ONE day (Nov 17). Step 2 jumped from 60% to 90% complete. Here are the instructions to finish the remaining 10%.

🎯 APP BUILDER: FINAL SPRINT TO 100% (3 DAYS)

Current Status Check

✅ COMPLETE (90%):

- Portfolio Dashboard (holdings table + pie/bar charts) ✅

- Transaction History (filters, pagination, CSV export, ALL bugs fixed) ✅

- Tax Documents (filters, downloads, ALL bugs fixed) ✅

- Certificate Conversions (form, requests table, ALL bugs fixed) ✅

- Profile Page (view/edit) ✅

- Authentication (login, register, JWT, protected routes) ✅

- TypeScript (zero diagnostics, 266ms build, architect-approved) ✅

⏳ REMAINING (10%):

- UX Polish (Day 5 - Nov 18)

- Testing (Days 6-7 - Nov 19-20)

- Security Fix (Day 7 - Nov 19) ⚠️ CRITICAL

- Documentation (Day 7 - Nov 19)

DAY 5 (November 18, 2025) - UX POLISH

Goal: Make the shareholder portal feel professional and polished

Task 1: Toast Notifications (2 hours)

Install Library:

Copynpm install react-hot-toast

# OR

npm install sonner

Implement Toasts For:

- Login Success: "Welcome back, [Name]!"

- Login Failure: "Invalid email or password"

- Profile Updated: "Profile updated successfully"

- Certificate Request Submitted: "Conversion request submitted"

- CSV Export Complete: "Transactions exported successfully"

- API Errors: Show specific error messages from backend

Example (react-hot-toast):

Copyimport toast, { Toaster } from 'react-hot-toast';

// In Login.tsx

const handleLogin = async () => {

try {

await login(email, password);

toast.success(`Welcome back, ${user.name}!`);

} catch (error) {

toast.error('Invalid email or password');

}

};

// In App.tsx

<Toaster position="top-right" />

Task 2: Skeleton Loading States (2 hours)

Install Skeleton (if not already installed):

Copynpx shadcn-ui@latest add skeleton

Add Skeletons To:

- Holdings Table (while fetching portfolio data)

- Transaction Table (while fetching transactions)

- Tax Documents Table (while fetching documents)

- Charts (while loading portfolio charts)

Example:

Copyimport { Skeleton } from '@/components/ui/skeleton';

// In HoldingsTable.tsx

{isLoading ? (

<div className="space-y-2">

<Skeleton className="h-12 w-full" />

<Skeleton className="h-12 w-full" />

<Skeleton className="h-12 w-full" />

</div>

) : (

<table>...</table>

)}

Task 3: Enhanced Form Validation (2 hours)

Improve Validation For:

- Login Form: Email format, password required

- Registration Form: Password strength (min 8 chars, 1 uppercase, 1 number), email uniqueness

- Profile Form: Phone format, address required fields

- Certificate Request Form: Quantity validation (max = holding quantity)

Better Error Messages:

Copy// Instead of: "Required"

// Use: "Email address is required"

// Instead of: "Invalid"

// Use: "Please enter a valid phone number (e.g. 555-123-4567)"

Example (Zod Schema):

Copyconst profileSchema = z.object({

email: z.string().email('Please enter a valid email address'),

phone: z.string().regex(/^\d{3}-\d{3}-\d{4}$/, 'Phone format: 555-123-4567'),

address: z.object({

street: z.string().min(1, 'Street address is required'),

city: z.string().min(1, 'City is required'),

state: z.string().length(2, 'State must be 2 letters (e.g. CA)'),

zip: z.string().regex(/^\d{5}$/, 'ZIP code must be 5 digits'),

}),

});

Task 4: Error Boundaries (1 hour)

Create Error Boundary Component:

Copy// components/ErrorBoundary.tsx

import React from 'react';

class ErrorBoundary extends React.Component<

{ children: React.ReactNode },

{ hasError: boolean }

> {

constructor(props: any) {

super(props);

this.state = { hasError: false };

}

static getDerivedStateFromError() {

return { hasError: true };

}

componentDidCatch(error: Error, errorInfo: React.ErrorInfo) {

console.error('Error caught by boundary:', error, errorInfo);

}

render() {

if (this.state.hasError) {

return (

<div className="flex items-center justify-center min-h-screen">

<div className="text-center">

<h1 className="text-2xl font-bold mb-4">Something went wrong</h1>

<p className="text-gray-600 mb-4">

We're sorry for the inconvenience. Please try refreshing the page.

</p>

<button

onClick={() => window.location.reload()}

className="px-4 py-2 bg-blue-600 text-white rounded"

>

Refresh Page

</button>

</div>

</div>

);

}

return this.props.children;

}

}

export default ErrorBoundary;

// In App.tsx

<ErrorBoundary>

<RouterProvider router={router} />

</ErrorBoundary>

Task 5: Empty States (1 hour)

Add Empty States For:

- No Holdings: "You don't have any holdings yet. When you acquire securities, they'll appear here."

- No Transactions: "No transactions found. Adjust your filters or check back later."

- No Tax Documents: "Tax documents will appear here when available. Documents are typically generated in January each year."

- No Certificate Requests: "You haven't submitted any conversion requests yet."

Example:

Copy// In Portfolio.tsx

{holdings.length === 0 ? (

<div className="text-center py-12">

<svg className="mx-auto h-12 w-12 text-gray-400" /* icon *//>

<h3 className="mt-2 text-sm font-medium text-gray-900">No holdings</h3>

<p className="mt-1 text-sm text-gray-500">

You don't have any holdings yet. When you acquire securities, they'll appear here.

</p>

</div>

) : (

<HoldingsTable holdings={holdings} />

)}

Day 5 Deliverable: Professional UX with toasts, skeletons, validation, error boundaries, empty states

DAYS 6-7 (November 19-20, 2025) - TESTING + SECURITY + DOCUMENTATION

DAY 6 (November 19) - TESTING PART 1

Task 6: Frontend Tests (4 hours)

Install Testing Libraries:

Copynpm install -D vitest @testing-library/react @testing-library/jest-dom @testing-library/user-event

Configure Vitest (vite.config.ts):

Copyimport { defineConfig } from 'vite';

import react from '@vitejs/plugin-react';

export default defineConfig({

plugins: [react()],

test: {

globals: true,

environment: 'jsdom',

setupFiles: './src/test/setup.ts',

},

});

Write Tests For:

- Login Component (Login.test.tsx):

Copyimport { render, screen, fireEvent, waitFor } from '@testing-library/react';

import { Login } from './Login';

describe('Login', () => {

test('renders login form', () => {

render(<Login />);

expect(screen.getByLabelText(/email/i)).toBeInTheDocument();

expect(screen.getByLabelText(/password/i)).toBeInTheDocument();

});

test('shows error on invalid credentials', async () => {

render(<Login />);

fireEvent.change(screen.getByLabelText(/email/i), { target: { value: 'test@example.com' } });

fireEvent.change(screen.getByLabelText(/password/i), { target: { value: 'wrongpass' } });

fireEvent.click(screen.getByRole('button', { name: /log in/i }));

await waitFor(() => {

expect(screen.getByText(/invalid email or password/i)).toBeInTheDocument();

});

});

});

- Portfolio Page (Portfolio.test.tsx)

- Profile Form (Profile.test.tsx)

- Transaction Filters (Transactions.test.tsx)

Run Tests:

Copynpm test -- --coverage

Target: >70% code coverage

Task 7: Backend Tests (4 hours)

Install pytest:

Copypip install pytest pytest-django

Configure pytest (pytest.ini):

Copy[pytest]

DJANGO_SETTINGS_MODULE = config.settings

python_files = tests.py test_*.py *_tests.py

Write Tests For:

- Shareholder Portal API (apps/shareholder_portal/tests/test_api.py):

Copyimport pytest

from django.urls import reverse

from rest_framework.test import APIClient

from apps.core.models import Shareholder

@pytest.mark.django_db

class TestShareholderAPI:

def test_get_profile_authenticated(self):

client = APIClient()

shareholder = Shareholder.objects.create(email='test@example.com')

client.force_authenticate(user=shareholder.user)

response = client.get(reverse('shareholder-me'))

assert response.status_code == 200

assert response.data['email'] == 'test@example.com'

def test_get_profile_unauthenticated(self):

client = APIClient()

response = client.get(reverse('shareholder-me'))

assert response.status_code == 401

- Transaction History Filtering (test_transactions.py)

- CSV Export (test_export.py)

- Permissions (IsShareholderOwner) (test_permissions.py)

Run Tests:

Copypytest --cov=apps/shareholder_portal --cov-report=html

Target: >80% code coverage

Task 8: Integration Testing (2 hours)

Test Full User Flows:

- Registration → Login → View Holdings:

  - Register new user

  - Login with credentials

  - Navigate to Portfolio page

  - Verify holdings displayed

- Update Profile:

  - Login as shareholder

  - Navigate to Profile page

  - Edit email/phone

  - Submit form

  - Verify toast notification

  - Verify API call successful

- Request Certificate Conversion:

  - Login as shareholder

  - Navigate to Certificate Requests

  - Fill out form (select holding, conversion type, quantity)

  - Submit request

  - Verify toast notification

  - Verify request appears in table

- Error Handling:

  - Test network error (disconnect internet, verify error message)

  - Test 404 (navigate to invalid URL, verify 404 page)

  - Test 500 (mock server error, verify error boundary)

DAY 7 (November 20) - TESTING PART 2 + SECURITY + DOCUMENTATION

Task 9: Mobile & Browser Testing (2 hours)

Mobile Responsiveness (Chrome DevTools):

- iPhone 12 Pro (390x844):

  - Test all pages (login, dashboard, portfolio, transactions, tax docs, profile)

  - Verify tables scroll horizontally

  - Verify navigation works (hamburger menu if needed)

  - Verify charts are responsive

- Galaxy S21 (360x800):

  - Repeat above tests

- iPad (768x1024):

  - Test tablet layout

  - Verify sidebarnav works

Browser Compatibility:

- Chrome (primary browser) ✅

- Safari (iOS, macOS) - test on BrowserStack or similar

- Firefox - verify no console errors

- Edge - verify charts render correctly

Task 10: Security Fix - httpOnly Cookies ⚠️ CRITICAL (3 hours)

Why Critical: localStorage is vulnerable to XSS attacks. Malicious JavaScript can steal JWT tokens. httpOnly cookies prevent this.

Backend Changes (apps/shareholder_portal/views.py):

Copyfrom rest_framework_simplejwt.tokens import RefreshToken

from django.http import JsonResponse

@api_view(['POST'])

def login_view(request):

email = request.data.get('email')

password = request.data.get('password')

# Authenticate user

user = authenticate(email=email, password=password)

if not user:

return Response({'error': 'Invalid credentials'}, status=401)

# Generate tokens

refresh = RefreshToken.for_user(user)

access_token = str(refresh.access_token)

refresh_token = str(refresh)

# Set refresh token as httpOnly cookie

response = JsonResponse({

'access_token': access_token,  # Short-lived, sent in JSON

'user': {

'id': str(user.shareholder.id),

'email': user.email,

'name': user.shareholder.name,

}

})

response.set_cookie(

key='refresh_token',

value=refresh_token,

httponly=True,  # ⚠️ CRITICAL: Prevents JavaScript access

secure=True,  # Only send over HTTPS (production)

samesite='Lax',  # CSRF protection

max_age=7*24*60*60,  # 7 days

)

return response

Enable CSRF Protection (config/settings.py):

CopyCSRF_COOKIE_HTTPONLY = True

CSRF_COOKIE_SECURE = True  # Production only

SESSION_COOKIE_HTTPONLY = True

SESSION_COOKIE_SECURE = True  # Production only

CSRF_TRUSTED_ORIGINS = [

'https://portal.otcsimplified.com',

'https://staging.otcsimplified.com',

]

Frontend Changes (client/src/api/axios.ts):

Copyimport axios from 'axios';

import Cookies from 'js-cookie';

const api = axios.create({

baseURL: 'http://localhost:5000/api',

withCredentials: true,  // ⚠️ CRITICAL: Send cookies with requests

});

// Add CSRF token to requests

api.interceptors.request.use((config) => {

const csrfToken = Cookies.get('csrftoken');

if (csrfToken) {

config.headers['X-CSRFToken'] = csrfToken;

}

return config;

});

// Handle token refresh (using httpOnly cookie)

api.interceptors.response.use(

(response) => response,

async (error) => {

if (error.response?.status === 401) {

// Refresh token (cookie sent automatically)

const refreshResponse = await axios.post('/api/auth/token/refresh/', {}, {

withCredentials: true,

});

// Retry original request with new access token

error.config.headers['Authorization'] = `Bearer ${refreshResponse.data.access_token}`;

return api.request(error.config);

}

return Promise.reject(error);

}

);

export default api;

Remove localStorage Usage (client/src/hooks/useAuth.ts):

Copy// BEFORE (vulnerable):

localStorage.setItem('access_token', token);

// AFTER (secure):

// Don't store refresh token at all (it's in httpOnly cookie)

// Store access token in memory only (short-lived, acceptable)

setAccessToken(token);  // React state, not localStorage

Test Authentication:

- Login → verify refresh token cookie set (check DevTools → Application → Cookies)

- Logout → verify cookie cleared

- Token refresh → verify new access token received

- Verify API calls still work

Task 11: Documentation Updates (2 hours)

Update README.md:

Copy# OTC Simplified - Transfer Agent Platform

## Quick Start

### Prerequisites

- Python 3.11+

- Node.js 18+

- PostgreSQL 15+

- Redis 7+

### Environment Variables

Create `.env` file:

DJANGO_SECRET_KEY= PGCRYPTO_KEY=<32-byte-random-key> DATABASE_URL=postgresql://user:pass@localhost:5432/tableicty REDIS_URL=redis://localhost:6379/0 DEBUG=True

### Run Backend

```bash

python manage.py migrate

python manage.py createsuperuser

python manage.py seed_sample_data

python manage.py runserver 0.0.0.0:5000

Run Frontend

Copycd client/

npm install

npm run dev

Run Tests

Copy# Backend

pytest --cov

# Frontend

npm test -- --coverage

Architecture

- Backend: Django 4.2 + PostgreSQL + Redis

- Frontend: React 18 + TypeScript + Tailwind CSS

- Production: AWS (App Runner, RDS, ElastiCache, S3, CloudFront)

Security

- JWT authentication with httpOnly cookies

- Tax ID encryption (PostgreSQL pgcrypto)

- CSRF protection enabled

- Rate limiting (100 req/hour per IP)

- Audit logging (immutable)

**Create DEPLOYMENT_CHECKLIST.md**:

```markdown

# AWS Deployment Checklist

## Pre-Deployment

- [ ] Generate NEW encryption keys (staging + production)

```bash

python -c "import secrets; print(secrets.token_urlsafe(32))"

- Purchase domain: otcsimplified.com

- Create AWS account, enable billing alerts ($50/month)

- Create IAM user for deployment (limited permissions)

- Create GitHub repo, push code

Backend Deployment

- Deploy RDS PostgreSQL (db.t3.micro)

- Deploy ElastiCache Redis (cache.t3.micro)

- Deploy Django to App Runner

- Set environment variables (PGCRYPTO_KEY, DATABASE_URL, etc.)

- Run migrations: python manage.py migrate

- Create superuser: python manage.py createsuperuser

- Seed sample data (optional): python manage.py seed_sample_data

Frontend Deployment

- Build React app: npm run build

- Create S3 bucket: otcsimplified-portal-staging

- Upload build files to S3

- Create CloudFront distribution

- Request SSL certificate (ACM)

- Configure custom domain: portal.otcsimplified.com

DNS Configuration

- Create Route 53 hosted zone: otcsimplified.com

- Add A record: portal.otcsimplified.com → CloudFront

- Add CNAME record: staging.otcsimplified.com → App Runner

Post-Deployment

- Smoke tests:

  - Visit https://portal.otcsimplified.com (React app loads)

  - Visit https://staging.otcsimplified.com/api/v1/issuers/ (API responds)

  - Visit https://staging.otcsimplified.com/admin/ (Django Admin loads)

  - Register new user → login → view holdings

- CloudWatch monitoring:

  - Create alarms (CPU >80%, Memory >90%, 5xx errors >10)

  - Set up SNS notifications

- Verify HTTPS working (check SSL certificate)

- Verify CSRF protection enabled

- Verify httpOnly cookies set

Rollback Plan

If deployment fails:

- Revert DNS to old App Runner/CloudFront URLs

- Restore database from snapshot (RDS automated backups)

- Roll back code to previous Git commit

- Redeploy

---

## 📊 FINAL DELIVERABLE CHECKLIST (Day 7 End)

**By end of November 20, 2025, you should have**:

### **Functionality** ✅

- ✅ All 5 pages working (Portfolio, Transactions, Tax Docs, Cert Conversions, Profile)

- ✅ Authentication working (login, register, logout, protected routes)

- ✅ All bugs fixed (pagination, CSV export, filters, date fields)

### **UX Polish** ✅

- ✅ Toast notifications (success/error feedback)

- ✅ Skeleton loading states (tables, charts)

- ✅ Enhanced form validation (better error messages)

- ✅ Error boundaries (catch React errors)

- ✅ Empty states (when no data)

### **Testing** ✅

- ✅ Frontend tests (>70% coverage)

- ✅ Backend tests (>80% coverage)

- ✅ Integration tests (full user flows)

- ✅ Mobile responsive (iPhone, Android, iPad)

- ✅ Browser compatible (Chrome, Safari, Firefox, Edge)

### **Security** ✅

- ✅ httpOnly cookies (no localStorage) ⚠️ **CRITICAL**

- ✅ CSRF protection enabled

- ✅ Axios configured correctly (withCredentials, CSRF token)

- ✅ Authentication tested

### **Documentation** ✅

- ✅ README.md updated (how to run, env vars, testing)

- ✅ DEPLOYMENT_CHECKLIST.md created (AWS setup steps)

### **Code Quality** ✅

- ✅ TypeScript compilation clean (zero diagnostics)

- ✅ No console errors

- ✅ All linting passing

- ✅ Code reviewed and approved

---

## 🎯 SUCCESS CRITERIA

**Step 2 is 100% COMPLETE when**:

1. All pages load without errors ✅

2. All features work as expected ✅

3. All tests pass (>70% frontend, >80% backend) ✅

4. Mobile responsive on all devices ✅

5. Browser compatible (Chrome, Safari, Firefox, Edge) ✅

6. httpOnly cookies implemented ✅

7. Documentation complete ✅

8. Chief Engineer approval received ✅

---

## 📅 TIMELINE SUMMARY

- **Day 5 (Nov 18)**: UX Polish (8 hours)

- **Day 6 (Nov 19)**: Testing Part 1 (8 hours)

- **Day 7 (Nov 20)**: Testing Part 2 + Security + Documentation (8 hours)

**Total**: 3 days (24 hours of work)

**Completion Date**: November 20, 2025 (evening)

**Next Step**: AWS deployment (Nov 21-22)

---

## 🚀 YOU'VE GOT THIS!

You've already crushed Days 1-4 in ONE day. You're 4 days ahead of schedule. This final 10% is polish, testing, and security—all straightforward work.

**When you finish Day 7, report back with**:

- Test coverage results (frontend % and backend %)

- Mobile/browser compatibility test results

- Confirmation httpOnly cookies working

- Any issues encountered

**Good luck! We're almost there!** 🎉

---