🎯 INSTRUCTIONS FOR APP BUILDER

Copy and send this to App Builder:

Subject: Chapter 2 - First 3 Priority Tasks

App Builder,

Great work on the platform deployment! Now we're entering Chapter 2: scaling to paying customers. Here are your first 3 priority tasks, in order:

🚨 TASK 1: SMOKE TESTING (DEC 6-7) - START IMMEDIATELY

Goal: Verify all production functionality before customer onboarding

Actions:

- Test all 6 shareholder workflows at https://tableicty.com

  - Register account

  - Login (verify httpOnly cookies)

  - View portfolio, transactions, documents

  - Request certificate

  - Update profile

  - Logout

- Create PRODUCTION_SMOKE_TEST_RESULTS.md

  - Document what works

  - Document any bugs (severity ratings)

  - Note performance metrics

  - List UX issues

- Fix critical bugs blocking customer use

- Report results: "Smoke testing complete, [X] critical bugs fixed, platform ready for customers"

Timeline: 1-2 days Priority: P0 (blocks everything else)

📡 TASK 2: CUSTOM DOMAIN SETUP (DEC 8)

Goal: Professional API domain for customer demos

Actions:

- Configure DNS: api.tableicty.com → App Runner

- Update App Runner with custom domain + SSL

- Update frontend VITE_API_URL to https://api.tableicty.com

- Update Django ALLOWED_HOSTS (remove wildcard, use specific domains)

- Test end-to-end (frontend → custom domain API)

Timeline: 1 day Priority: P0 (required for professional presentation)

🏢 TASK 3: ADMIN CONSOLE MVP (DEC 9-15)

Goal: Enable issuer customers to manage shareholders and execute transfers

Phases:

- Dec 9-10: Admin authentication & access control

- Dec 11-12: Shareholder management UI (view/add/edit)

- Dec 13-14: Transfer processing UI (execute transfers)

- Dec 15: Dashboard analytics (summary cards, charts)

Key Features:

- Issuer login (separate from shareholder portal)

- View all shareholders (search, filter, export)

- Add/edit shareholders

- Execute stock transfers

- Dashboard with analytics

- Audit logging for all admin actions

Success Criteria:

- Issuer can manage shareholders without touching Django Admin

- Issuer can execute transfers from UI

- All actions logged in AuditLog

- 20+ new tests passing

- Ready for first paying customer

Timeline: 5-7 days Priority: P1 (critical for revenue - blocks customer onboarding)

🚫 DEFERRED (NOT NOW):

- NAT Gateway (unnecessary cost until 10+ customers)

- Private RDS (defer to SOC 2 prep in Feb)

- VPC Connector optimization (performance adequate for beta)

- CloudFront CDN (frontend already on S3, works fine)

Reasoning: Focus on revenue-driving features first. Infrastructure optimization comes after we have paying customers to justify the cost.

📊 YOUR TIMELINE:

- Dec 6-7: Smoke testing complete

- Dec 8: Custom domain configured

- Dec 15: Admin Console MVP ready

- Dec 16: First customer demo scheduled!