🚀 AWS CLOUD DEPLOYMENT - STAIR STEP 1 COMPLETE

🎉 CONGRATULATIONS - ALL TESTS PASSED!

Your Step 1 MVP is APPROVED FOR PRODUCTION DEPLOYMENT. All Priority 1 bugs fixed, encryption verified, platform tested and ready.

Final Test Results:

- ✅ Transfer execution: Working perfectly

- ✅ Tax ID encryption: Verified in database

- ✅ All security requirements: Met

- ✅ Code quality: Production-grade

🏗️ AWS DEPLOYMENT REQUIREMENTS

Timeline: 3-5 days to production-ready staging environment

Objective: Deploy tableicty backend to AWS with production-grade infrastructure (RDS, App Runner, S3, CloudWatch)

🔐 CRITICAL: NEW ENCRYPTION KEYS REQUIRED

⚠️ SECURITY ALERT: The current Replit encryption key is now exposed in documents.

ACTION REQUIRED: Generate NEW encryption keys for AWS (never reuse exposed keys)

Generate New Keys:

Copyimport secrets

# Run this and save outputs securely

staging_key = secrets.token_urlsafe(32)

production_key = secrets.token_urlsafe(32)

print(f"AWS Staging Key: {staging_key}")

print(f"AWS Production Key: {production_key}")

Key Storage in AWS:

AWS Secrets Manager (NOT environment variables):

CopySecret: tableicty/staging/pgcrypto-key

Value: <NEW_STAGING_KEY_FROM_ABOVE>

Access: App Runner IAM role only

Secret: tableicty/production/pgcrypto-key

Value: <NEW_PRODUCTION_KEY_DIFFERENT_FROM_STAGING>

Access: App Runner IAM role only

Key Management Rules:

- ❌ Never reuse Replit key in AWS

- ❌ Never use same key in staging and production

- ❌ Never commit keys to GitHub

- ❌ Never share keys in documents/chat

- ✅ Store ONLY in AWS Secrets Manager

- ✅ Rotate quarterly (production best practice)

🏗️ INFRASTRUCTURE COMPONENTS

1. Application: AWS App Runner ⭐ RECOMMENDED

Why App Runner:

- Simplest AWS deployment (no Kubernetes)

- Auto-scaling (1-10 instances)

- Built-in load balancer + SSL

- Deploy from GitHub (auto-deploy on push)

- Cost-effective (~$10-20/month with Free Tier)

Configuration:

CopyService: tableicty-backend-staging

Source: GitHub repo (develop branch)

Runtime: Python 3.11

Build Command: pip install -r requirements.txt

Start Command: gunicorn --bind 0.0.0.0:8000 --workers 3 config.wsgi:application

Port: 8000

Health Check: /api/v1/health/

Auto Scaling:

Min: 1 instance

Max: 3 instances

CPU Target: 70%

Environment Variables (from Secrets Manager):

- DATABASE_URL

- REDIS_URL

- SECRET_KEY (generate new, not Replit key)

- PGCRYPTO_KEY (NEW key, not Replit key)

- AWS_S3_ACCESS_KEY

- AWS_S3_SECRET_KEY

- ALLOWED_HOSTS=staging.otcsimplified.com

Alternative: If you prefer more control, use Elastic Beanstalk (slightly more complex)

2. Database: AWS RDS PostgreSQL

CopyInstance: db.t3.micro (FREE TIER: 750 hours/month Year 1)

Engine: PostgreSQL 15.4

Storage: 20 GB SSD (Free Tier)

Multi-AZ: No (staging), Yes (production)

Backup: 7-day retention, automated

Encryption: Yes (at rest) ← REQUIRED for PII

Public Access: NO (VPC only)

Security Group:

- Allow port 5432 from App Runner security group ONLY

- NO public internet access

Database: tableicty_staging

Username: tableicty_admin

Password: <Generate 32-char password, store in Secrets Manager>

Performance Insights: Enabled (monitoring)

3. Cache: AWS ElastiCache Redis

CopyNode: cache.t3.micro (FREE TIER: 750 hours/month)

Engine: Redis 7.0

Nodes: 1 (staging), 2+ (production with replication)

Port: 6379

Security Group:

- Allow port 6379 from App Runner only

Use Cases:

- Session storage

- Rate limiting (future)

- Celery broker (future async tasks)

4. Storage: AWS S3

CopyBucket: otcsimplified-documents-staging

Region: us-east-1

Encryption: AES-256 (SSE-S3)

Versioning: Enabled (recovery from accidental deletes)

Public Access: BLOCKED (all objects private)

Access Control:

- IAM role for App Runner (read/write)

- Signed URLs for temporary downloads (1-hour expiry)

Folder Structure:

/certificates/       # Stock certificates

/signatures/         # Medallion signature guarantees

/documents/          # Supporting documents

/audit-exports/      # Audit log backups (JSON)

Lifecycle Policy:

- Transition to Glacier after 90 days (cost savings)

- Delete after 10 years (SEC retention requirement)

5. Secrets: AWS Secrets Manager

CopySecrets to Create:

tableicty/staging/database-url

tableicty/staging/django-secret-key

tableicty/staging/pgcrypto-key ← NEW KEY (not Replit)

tableicty/staging/aws-s3-credentials

Access: IAM role for App Runner only

Rotation: Manual (quarterly recommended for production)

Cost: $0.40/secret/month (~$2/month total)

6. DNS: AWS Route 53

CopyHosted Zone: otcsimplified.com

Cost: $0.50/month

DNS Records:

staging.otcsimplified.com → App Runner URL (CNAME)

api-staging.otcsimplified.com → App Runner URL (alternative)

SSL Certificate:

- AWS Certificate Manager (ACM)

- Auto-renewing

- FREE

- Covers *.otcsimplified.com (wildcard)

7. Monitoring: AWS CloudWatch

CopyLogs:

- App Runner stdout/stderr

- Django application logs

- Retention: 30 days (staging), 365 days (production)

Metrics to Track:

- Request count (per minute)

- Response time (p50, p95, p99)

- Error rate (5xx errors %)

- Database connections (active)

- CPU/Memory usage

Alarms (SNS Email Notifications):

- Error rate > 5% (send alert)

- Response time p95 > 2 seconds

- Database CPU > 80%

- RDS storage > 80% full

Dashboard:

- Create custom dashboard with all key metrics

- Share URL for monitoring

🔐 SECURITY REQUIREMENTS

Network Security

CopyVPC Configuration:

VPC: Create new VPC "tableicty-vpc"

Subnets:

- Private subnet: RDS, ElastiCache (no internet access)

- Public subnet: App Runner (managed by AWS)

Security Groups:

app-runner-sg:

- Inbound: 443 (HTTPS), 80 (HTTP redirect to HTTPS)

- Outbound: All (needs to reach RDS/Redis/S3)

rds-sg:

- Inbound: 5432 from app-runner-sg ONLY

- Outbound: None

redis-sg:

- Inbound: 6379 from app-runner-sg ONLY

- Outbound: None

Network ACLs:

- Block all traffic by default

- Allow only necessary ports

Application Security (Django Settings)

File: config/settings.py

Add production settings:

Copyimport os

from pathlib import Path

# SECURITY WARNING: don't run with debug turned on in production!

DEBUG = os.environ.get('DEBUG', 'False') == 'True'

# ALLOWED HOSTS

ALLOWED_HOSTS = os.environ.get('ALLOWED_HOSTS', '').split(',')

# SECURITY HEADERS (Force HTTPS)

SECURE_SSL_REDIRECT = True

SECURE_HSTS_SECONDS = 31536000  # 1 year

SECURE_HSTS_INCLUDE_SUBDOMAINS = True

SECURE_HSTS_PRELOAD = True

# COOKIES

SESSION_COOKIE_SECURE = True

CSRF_COOKIE_SECURE = True

CSRF_COOKIE_HTTPONLY = True

SESSION_COOKIE_HTTPONLY = True

# DATABASE CONNECTION POOLING

DATABASES['default']['CONN_MAX_AGE'] = 600  # 10 minutes

DATABASES['default']['OPTIONS'] = {

'connect_timeout': 10,

'options': '-c statement_timeout=30000'  # 30 seconds

}

# STATIC FILES (S3)

AWS_STORAGE_BUCKET_NAME = os.environ.get('AWS_STORAGE_BUCKET_NAME')

AWS_S3_CUSTOM_DOMAIN = f'{AWS_STORAGE_BUCKET_NAME}.s3.amazonaws.com'

STATIC_URL = f'https://{AWS_S3_CUSTOM_DOMAIN}/static/'

DEFAULT_FILE_STORAGE = 'storages.backends.s3boto3.S3Boto3Storage'

# EMAIL (AWS SES - for future)

EMAIL_BACKEND = 'django_ses.SESBackend'

AWS_SES_REGION_NAME = 'us-east-1'

# CORS (for future React frontend)

CORS_ALLOWED_ORIGINS = [

'https://staging.otcsimplified.com',

]

# LOGGING

LOGGING = {

'version': 1,

'disable_existing_loggers': False,

'handlers': {

'console': {

'class': 'logging.StreamHandler',

},

},

'root': {

'handlers': ['console'],

'level': 'INFO',

},

'loggers': {

'django': {

'handlers': ['console'],

'level': 'INFO',

'propagate': False,

},

},

}

Required Python Packages

Add to requirements.txt:

# Production WSGI server

gunicorn==21.2.0

# Static files + S3

whitenoise==6.6.0

django-storages==1.14.2

boto3==1.34.0

# AWS SES email (future)

django-ses==3.5.2

# Security

django-secure==1.0.2

🐳 DOCKERFILE (Production-Ready)

File: Dockerfile

CopyFROM python:3.11-slim

# Environment variables

ENV PYTHONDONTWRITEBYTECODE=1

ENV PYTHONUNBUFFERED=1

ENV DEBIAN_FRONTEND=noninteractive

# Set work directory

WORKDIR /app

# Install system dependencies

RUN apt-get update && apt-get install -y \

postgresql-client \

libpq-dev \

gcc \

curl \

&& rm -rf /var/lib/apt/lists/*

# Install Python dependencies

COPY requirements.txt /app/

RUN pip install --no-cache-dir --upgrade pip && \

pip install --no-cache-dir -r requirements.txt

# Copy application code

COPY . /app/

# Collect static files

RUN python manage.py collectstatic --no-input

# Create non-root user (security best practice)

RUN useradd -m -u 1000 appuser && \

chown -R appuser:appuser /app

USER appuser

# Expose port

EXPOSE 8000

# Health check

HEALTHCHECK --interval=30s --timeout=3s --start-period=40s --retries=3 \

CMD curl -f http://localhost:8000/api/v1/health/ || exit 1

# Run gunicorn

CMD ["gunicorn", \

"--bind", "0.0.0.0:8000", \

"--workers", "3", \

"--threads", "2", \

"--timeout", "120", \

"--access-logfile", "-", \

"--error-logfile", "-", \

"config.wsgi:application"]

🔄 CI/CD PIPELINE (GitHub Actions)

File: .github/workflows/deploy-staging.yml

Copyname: Deploy to AWS Staging

on:

push:

branches: [develop]

jobs:

test:

runs-on: ubuntu-latest

services:

postgres:

image: postgres:15

env:

POSTGRES_PASSWORD: postgres

options: >-

--health-cmd pg_isready

--health-interval 10s

--health-timeout 5s

--health-retries 5

steps:

- uses: actions/checkout@v3

- name: Set up Python

uses: actions/setup-python@v4

with:

python-version: '3.11'

- name: Install dependencies

run: |

pip install -r requirements.txt

- name: Run tests

env:

DATABASE_URL: postgresql://postgres:postgres@localhost:5432/test_db

run: |

pytest --cov=apps --cov-report=term --cov-report=xml

- name: Code quality checks

run: |

flake8 apps/ --max-line-length=120

black --check apps/

deploy:

needs: test

runs-on: ubuntu-latest

if: github.ref == 'refs/heads/develop'

steps:

- uses: actions/checkout@v3

- name: Configure AWS credentials

uses: aws-actions/configure-aws-credentials@v2

with:

aws-access-key-id: ${{ secrets.AWS_ACCESS_KEY_ID }}

aws-secret-access-key: ${{ secrets.AWS_SECRET_ACCESS_KEY }}

aws-region: us-east-1

- name: Login to Amazon ECR

id: login-ecr

uses: aws-actions/amazon-ecr-login@v1

- name: Build and push Docker image

env:

ECR_REGISTRY: ${{ steps.login-ecr.outputs.registry }}

ECR_REPOSITORY: tableicty-backend

IMAGE_TAG: ${{ github.sha }}

run: |

docker build -t $ECR_REGISTRY/$ECR_REPOSITORY:$IMAGE_TAG .

docker tag $ECR_REGISTRY/$ECR_REPOSITORY:$IMAGE_TAG $ECR_REGISTRY/$ECR_REPOSITORY:latest

docker push $ECR_REGISTRY/$ECR_REPOSITORY:$IMAGE_TAG

docker push $ECR_REGISTRY/$ECR_REPOSITORY:latest

- name: Deploy to App Runner

run: |

aws apprunner start-deployment \

--service-arn ${{ secrets.APP_RUNNER_SERVICE_ARN }}

- name: Wait for deployment

run: |

echo "Waiting 90 seconds for deployment..."

sleep 90

- name: Run database migrations

run: |

# Use AWS Systems Manager Session Manager to run migrations

# Or use App Runner's exec feature when available

echo "Migrations handled by deployment script"

- name: Health check

run: |

response=$(curl -s -o /dev/null -w "%{http_code}" https://staging.otcsimplified.com/api/v1/health/)

if [ $response -eq 200 ]; then

echo "✅ Health check passed"

else

echo "❌ Health check failed with status $response"

exit 1

fi

- name: Notify deployment

if: success()

run: |

echo "🚀 Deployment successful to staging"

# Add Slack/email notification here if needed

📋 DEPLOYMENT CHECKLIST

Pre-Deployment (You/Judy):

- Domain purchased: otcsimplified.com

- AWS account created with billing alerts ($50/month threshold)

- GitHub organization created

- AWS IAM user created for App Builder (with limited permissions)

- Generate 2 new encryption keys (staging + production)

Infrastructure Setup (App Builder - Day 1-2):

- Create VPC, subnets, security groups

- Create RDS PostgreSQL instance (db.t3.micro)

- Create ElastiCache Redis instance (cache.t3.micro)

- Create S3 bucket with encryption

- Create AWS Secrets Manager secrets

- Create ECR repository for Docker images

- Set up Route 53 hosted zone

- Request ACM SSL certificate

- Create App Runner service

- Configure CloudWatch logs/metrics/alarms

Application Deployment (App Builder - Day 2-3):

- Update Django settings for production

- Create Dockerfile

- Create GitHub Actions workflow

- Configure GitHub secrets (AWS keys, App Runner ARN)

- Push code to GitHub (develop branch)

- Trigger first deployment

- Run database migrations

- Verify encryption key loaded from Secrets Manager

- Seed sample data (optional)

Testing (Judy - Day 3-4):

- Health check: GET https://staging.otcsimplified.com/api/v1/health/

- Django Admin: https://staging.otcsimplified.com/admin/

- Create test issuer

- Create test shareholders

- Process test transfer (end-to-end)

- Verify encryption working (create shareholder with SSN)

- Check audit logs

- Check CloudWatch logs (no errors)

- Load test (100 concurrent requests)

Production Prep (Day 4-5):

- Set up monitoring dashboard

- Configure automated backups

- Document runbooks (how to rollback, how to scale)

- Create production environment (mirror staging)

- Generate new production encryption key (different from staging)

- Deploy to production (when ready)

💰 COST ESTIMATE

Monthly Costs (First 12 Months with Free Tier):

| Service | Instance | Free Tier | After Free Tier |
| --- | --- | --- | --- |
| App Runner | 1-3 instances | 50K vCPU-sec/mo | $10-20/month |
| RDS PostgreSQL | db.t3.micro | 750 hrs/month | $15/month |
| ElastiCache Redis | cache.t3.micro | 750 hrs/month | $12/month |
| S3 | 5 GB | 5 GB free | $1/month |
| CloudWatch | Logs | 5 GB free | $3/month |
| Route 53 | 1 zone | N/A | $0.50/month |
| Secrets Manager | 2 secrets | N/A | $1/month |
| TOTAL Year 1 |  |  | $15-25/month |
| After Free Tier |  |  | $50-75/month |

Cost Optimization:

- Free Tier covers most costs for 12 months

- Auto-scale down at night (save 50%)

- Use S3 Glacier for old documents

- Monitor costs weekly via AWS Cost Explorer

🧪 POST-DEPLOYMENT TESTING

Automated (GitHub Actions):

- ✅ Unit tests pass

- ✅ Code quality checks pass

- ✅ Health check returns 200

Manual (Judy):

- Login to Django Admin

- Create issuer "Beta Test Corp"

- Create 2 shareholders

- Process transfer (Alice → Bob, 1000 shares)

- Verify holdings updated

- Check audit logs

- Create shareholder with SSN → Verify encrypted

- API test: GET /api/v1/issuers/

- Load test: 100 concurrent requests (should be <2s)

Security (Automated scan):

- OWASP ZAP security scan (no critical vulnerabilities)

- SSL Labs test (A+ rating)

- Database not publicly accessible

🚨 ROLLBACK PLAN

If deployment fails:

- GitHub Actions auto-reverts to previous working commit

- App Runner keeps last 2 deployments (manual rollback available)

- RDS has automated backups (point-in-time recovery)

- S3 versioning enabled (can restore deleted files)

Rollback command:

Copyaws apprunner update-service \

--service-arn <service-arn> \

--source-configuration ImageRepository={ImageIdentifier=<previous-sha>}

📚 DELIVERABLES

From App Builder:

- Infrastructure-as-Code (Terraform recommended):

  - Script to create all AWS resources

  - One command: terraform apply

  - Outputs: Database URL, App URL, S3 bucket

- Updated Repository with:

  - Dockerfile

  - .github/workflows/deploy-staging.yml

  - Updated requirements.txt

  - Production settings.py

  - README with deployment instructions

- Live URLs:

  - https://staging.otcsimplified.com (main app)

  - https://staging.otcsimplified.com/admin/ (Django Admin)

  - https://staging.otcsimplified.com/api/docs/ (API docs)

- Monitoring:

  - CloudWatch dashboard URL

  - Alarm email notifications set up

- Documentation:

  - Deployment runbook

  - How to run migrations

  - How to view logs

  - How to rollback

  - How to scale

⏰ TIMELINE

Total: 3-5 days

| Day | Tasks | Owner |
| --- | --- | --- |
| 1 | AWS infrastructure setup | App Builder |
| 2 | Application deployment, first push | App Builder |
| 3 | Testing, bug fixes | Judy + App Builder |
| 4 | Monitoring setup, documentation | App Builder |
| 5 | Production prep (optional) | App Builder |

💬 QUESTIONS BEFORE STARTING

- AWS Experience: Have you deployed Django to AWS before?

  - If NO: Would you prefer Railway.app or Render.com (simpler)?

- Infrastructure Tool: Terraform, AWS CDK, or manual AWS Console?

  - Recommendation: Terraform (most reusable)

- Timeline Confirmation: Can you complete in 3-5 days?

- Budget Approval: ~$15-25/month AWS costs confirmed?

🎯 SUCCESS CRITERIA

Deployment is successful when:

✅ App accessible at https://staging.otcsimplified.com
✅ Health check returns 200 OK
✅ Django Admin functional
✅ API endpoints working
✅ Transfer execution works end-to-end
✅ Tax IDs encrypted (new key from Secrets Manager)
✅ Audit logs created
✅ Zero errors in CloudWatch logs
✅ Response time p95 < 2 seconds
✅ Can onboard beta client

🚀 READY TO BUILD THE FUTURE OF OTC TRANSFER AGENTS

Your platform is production-ready. Let's deploy it to the world