APP BUILDER - CONTINUE STEP 2 TO COMPLETION

✅ DECISION: COMPLETE STEP 2 ON REPLIT BEFORE AWS DEPLOYMENT

Your foundation (60% complete) is excellent. Continue building the remaining 40% on Replit, then we'll deploy the complete, tested platform to AWS.

🎯 REMAINING WORK BREAKDOWN (40%)

PHASE 2: ADVANCED FEATURES (Days 1-4)

Priority 1: Portfolio Charts (Day 1)

- Install Recharts: npm install recharts

- Add to Portfolio Dashboard:

  - Pie Chart: Holdings by company (if shareholder owns stock in multiple issuers)

  - Bar Chart: Share distribution by security class (Common, Preferred, etc.)

- Make responsive (mobile-friendly)

- Add tooltips showing exact values on hover

Acceptance Criteria:

- Charts render with actual data from backend API

- Charts responsive on mobile (stack vertically)

- Tooltips show company name + share count + percentage

Priority 2: Transaction History Page (Days 2-3)

Features:

- Transaction Table:

  - Columns: Date, Type, Description, Issuer, Security Class, Shares (+/-), Balance After, Status

  - Sortable by date (default: newest first)

  - Paginated (50 per page)

- Filters:

  - Date Range: Last 30 days, Last year, All time, Custom range (date pickers)

  - Transaction Type: All, Transfer In, Transfer Out, Dividend, Corporate Action

  - Issuer: Dropdown (if shareholder has holdings in multiple companies)

  - Status: All, Executed, Pending, Cancelled

- Transaction Details Modal:

  - Click row → Modal shows full details

  - Include: Processed by, Processed date, Notes

- Export:

  - "Export to CSV" button

  - Generates CSV with filtered transactions

  - Downloads as transactions_YYYY-MM-DD.csv

Backend API (if not exists, create):

GET /api/v1/shareholders/me/transactions/

Query params: ?start_date=2024-01-01&end_date=2024-12-31&type=TRANSFER_IN&page=1

Response: Paginated list of transactions

GET /api/v1/shareholders/me/transactions/{id}/

Response: Single transaction details

GET /api/v1/shareholders/me/transactions/export/

Query params: Same as list

Response: CSV file download

Acceptance Criteria:

- Table displays all transactions from API

- Filters work correctly (apply to API query)

- Pagination functional

- Transaction details modal opens on row click

- Export CSV downloads correct data

- Mobile-responsive (table scrolls horizontally if needed)

Priority 3: Tax Documents Page (Day 3)

Features:

- Document List:

  - Columns: Tax Year, Document Type, Issue Date, Status, Download

  - Document Types: 1099-DIV, 1099-B, Account Statement

  - Status: Available, Processing, Not Applicable

- Filters:

  - Tax Year: Dropdown (2024, 2023, 2022, ...)

  - Document Type: All, 1099-DIV, 1099-B, Statement

- Download:

  - Download icon in last column

  - Click → API returns signed URL → Browser downloads PDF

  - Show toast: "Downloading [document name]..."

- Empty State:

  - If no documents: "No tax documents available for your account yet. Documents are typically available in January each year."

Backend API (if not exists, create):

GET /api/v1/shareholders/me/tax-documents/

Query params: ?year=2024&type=1099-DIV

Response: List of documents

GET /api/v1/shareholders/me/tax-documents/{id}/download/

Response: Signed S3 URL (redirect) or PDF file stream

Note: For MVP, mock the data if tax doc generation not built yet. Real implementation in Step 7.

Acceptance Criteria:

- Documents list displays (even if mocked)

- Filters work

- Download triggers file download (even if sample PDF)

- Empty state shows helpful message

- Mobile-responsive

Priority 4: Certificate Conversion Requests (Day 4)

Features:

- Request Form:

  - "Request Conversion" button (top right)

  - Modal opens with form:

    - Select Holding: Dropdown (shows issuer, security class, shares available)

    - Conversion Type: Radio buttons

      - DRS → Paper Certificate (request physical cert)

      - Paper Certificate → DRS (convert to electronic)

    - Share Quantity: Number input (validate: must be ≤ available shares)

    - Mailing Address (if DRS → Paper): Pre-filled from profile, editable

  - Submit button

- Requests Table:

  - Columns: Request Date, Issuer, Security Class, Type, Shares, Status, Completion Date

  - Status: Pending, Processing, Completed, Rejected

  - Status badges (colored): Pending (yellow), Processing (blue), Completed (green), Rejected (red)

- Request Details:

  - Click row → Show details modal

  - Include: Request ID, Status history, Notes from transfer agent

Backend API (if not exists, create):

POST /api/v1/shareholders/me/certificate-requests/

Body: { holding_id, conversion_type, share_quantity, mailing_address }

Response: Created request object

GET /api/v1/shareholders/me/certificate-requests/

Response: List of all requests

GET /api/v1/shareholders/me/certificate-requests/{id}/

Response: Single request details

Acceptance Criteria:

- Request form opens on button click

- Form validates (share quantity ≤ available, required fields)

- Submit creates request via API

- Requests table displays all requests

- Status badges colored correctly

- Details modal shows full info

- Mobile-responsive

PHASE 3: POLISH & UX (Day 5)

1. Toast Notifications

- Install: npm install react-hot-toast or sonner (modern alternative)

- Add to all API success/error responses:

  - Success: "Profile updated successfully", "Conversion request submitted", etc.

  - Error: "Login failed. Please check your credentials.", "Unable to load holdings.", etc.

- Style: Green for success, red for error, blue for info

- Auto-dismiss after 4 seconds

- Mobile-friendly (bottom of screen on mobile)

2. Skeleton Loading States

- Add skeleton components for:

  - Holdings table (while fetching)

  - Transaction table

  - Profile form

  - Charts

- Use Tailwind CSS animate-pulse for shimmer effect

- Example:

- Copy{loading ? <SkeletonTable rows={5} /> : <HoldingsTable data={holdings} />}

3. Form Validation Improvements

- Use react-hook-form + zod for all forms (if not already)

- Show validation errors inline (red text below field)

- Disable submit button if form invalid

- Examples:

  - Email: Must be valid format

  - Password: Min 12 chars, uppercase, lowercase, number, symbol

  - Share quantity: Must be positive integer, ≤ available shares

4. Error Boundaries

- Add React Error Boundary to catch component errors

- Show user-friendly error page instead of blank screen

- Example: "Something went wrong. Please refresh the page."

Acceptance Criteria:

- Toasts show on all API responses

- Skeleton states show while loading

- Forms validate before submit

- Error boundary catches crashes

PHASE 4: TESTING (Days 6-7)

Frontend Tests (Vitest + React Testing Library)

Setup:

Copynpm install -D vitest @testing-library/react @testing-library/jest-dom jsdom

Tests to Write:

- Authentication Tests (client/src/pages/LoginPage.test.tsx):

  - Login form renders

  - Submit with valid credentials calls API

  - Invalid credentials shows error

  - "Remember me" checkbox works

- Dashboard Tests (client/src/pages/DashboardPage.test.tsx):

  - Holdings table renders with data

  - Charts render (mock Recharts)

  - Filters work

- Profile Tests (client/src/pages/ProfilePage.test.tsx):

  - Profile data displays

  - Edit mode enables fields

  - Save calls API with updated data

- Component Tests:

  - HoldingsTable component

  - TransactionTable component

  - Toast notifications

Run Tests:

Copynpm run test

npm run test:coverage

Coverage Target: >70%

Backend Tests (pytest)

Tests to Write:

- Authentication Tests (apps/shareholder_portal/tests/test_auth.py):

  - Shareholder can login with valid credentials

  - Invalid credentials return 401

  - Token refresh works

  - Logout invalidates token

- Holdings Tests (apps/shareholder_portal/tests/test_holdings.py):

  - Shareholder can view own holdings

  - Shareholder cannot view others' holdings (403)

  - Holdings API returns correct data

- Profile Tests (apps/shareholder_portal/tests/test_profile.py):

  - Shareholder can update own profile

  - Tax ID remains masked in API response

  - Profile changes create audit log

- Transactions Tests:

  - Transaction list API works

  - Filters apply correctly

  - CSV export generates valid file

Run Tests:

Copypytest apps/shareholder_portal/tests/ --cov --cov-report=html

Coverage Target: >80%

Integration Testing

Manual Tests (Both servers running):

Authentication Flow:

- Register new shareholder

- Login with email/password

- Token refresh works (wait 15 min, API calls still work)

- Logout clears session

- Forgot password sends email (if implemented)

Portfolio Dashboard:

- Holdings summary shows correct totals

- Holdings table displays all positions

- Pie chart renders correctly

- Bar chart renders correctly

- Mobile view: charts stack vertically

Profile Page:

- Profile data loads correctly

- Can edit address, email, phone

- Changes save via API

- Change history shows audit logs

- Tax ID is masked (***-**-1234)

Transactions Page:

- All transactions display

- Filters work (date range, type, status)

- Pagination works

- Transaction details modal opens

- CSV export downloads valid file

Tax Documents:

- Documents list displays

- Filters work (year, type)

- Download triggers file download

- Empty state message shows if no docs

Certificate Conversions:

- Request form opens

- Form validates correctly

- Submit creates request

- Requests table displays

- Status badges correct colors

- Details modal shows info

Mobile Testing (Use Chrome DevTools → Device Mode):

- iPhone 12 Pro (390x844)

- iPad (768x1024)

- Samsung Galaxy S20 (360x800)

- Test: Navigation, tables scroll, buttons tappable

Browser Compatibility:

- Chrome (latest)

- Safari (latest)

- Firefox (latest)

- Edge (latest)

PHASE 5: SECURITY IMPROVEMENTS (Day 7)

1. Switch to httpOnly Cookies (CRITICAL)

Backend (apps/shareholder_portal/views.py):

Copyfrom rest_framework_simplejwt.views import TokenObtainPairView

from django.http import JsonResponse

class CookieTokenObtainPairView(TokenObtainPairView):

"""Login view that sets JWT in httpOnly cookies"""

def post(self, request, *args, **kwargs):

response = super().post(request, *args, **kwargs)

if response.status_code == 200:

access_token = response.data.get('access')

refresh_token = response.data.get('refresh')

# Create response without tokens in body

res = JsonResponse({

'detail': 'Login successful',

'user': {

'email': request.user.email,

'name': request.user.get_full_name()

}

})

# Set httpOnly cookies

res.set_cookie(

key='access_token',

value=access_token,

httponly=True,

secure=True,  # HTTPS only

samesite='Lax',

max_age=15*60  # 15 minutes

)

res.set_cookie(

key='refresh_token',

value=refresh_token,

httponly=True,

secure=True,

samesite='Lax',

max_age=7*24*60*60  # 7 days

)

return res

return response

Frontend (client/src/api/axiosInstance.ts):

Copy// Remove localStorage token management

// Cookies are sent automatically with withCredentials: true

import axios from 'axios';

const api = axios.create({

baseURL: '/api/v1',

withCredentials: true,  // Send cookies with all requests

});

// Token refresh interceptor (cookies handled automatically)

api.interceptors.response.use(

(response) => response,

async (error) => {

const originalRequest = error.config;

if (error.response?.status === 401 && !originalRequest._retry) {

originalRequest._retry = true;

try {

// Refresh token (cookies sent automatically)

await api.post('/auth/refresh/');

// Retry original request

return api(originalRequest);

} catch (refreshError) {

// Redirect to login

window.location.href = '/login';

return Promise.reject(refreshError);

}

}

return Promise.reject(error);

}

);

export default api;

Test:

- Login sets httpOnly cookies (check browser DevTools → Application → Cookies)

- API calls work without manual token headers

- Token refresh works automatically

- Logout clears cookies

2. CSRF Protection

Backend (config/settings.py):

CopyCSRF_COOKIE_HTTPONLY = False  # CSRF token must be readable by JS

CSRF_COOKIE_SAMESITE = 'Lax'

CSRF_TRUSTED_ORIGINS = [

'http://localhost:5173',  # React dev server

'https://portal.otcsimplified.com',  # Production

]

Frontend (Axios automatically handles CSRF tokens if configured):

Copy// Axios sends CSRF token from cookie automatically

PHASE 6: DOCUMENTATION & DEPLOYMENT PREP (Day 7)

1. Update README.md

Frontend README (client/README.md):

Copy# Shareholder Portal - Frontend

React TypeScript frontend for OTC Simplified Transfer Agent platform.

## Tech Stack

- React 18 + TypeScript

- Vite (build tool)

- Tailwind CSS + shadcn/ui

- React Router v6

- Axios (API client)

- Recharts (data visualization)

- React Hook Form + Zod (forms)

## Development

### Prerequisites

- Node.js 18+

- npm 9+

### Setup

\`\`\`bash

cd client

npm install

\`\`\`

### Run Dev Server

\`\`\`bash

npm run dev

# Opens on http://localhost:5173

\`\`\`

### Run Tests

\`\`\`bash

npm run test

npm run test:coverage

\`\`\`

### Build for Production

\`\`\`bash

npm run build

# Output: client/dist/

\`\`\`

## Environment Variables

\`\`\`

VITE_API_BASE_URL=http://localhost:5000/api/v1

\`\`\`

## Project Structure

\`\`\`

client/

├── src/

│   ├── api/          # API client (axios)

│   ├── components/   # Reusable components

│   ├── pages/        # Route pages

│   ├── hooks/        # Custom React hooks

│   ├── types/        # TypeScript types

│   └── utils/        # Helper functions

├── public/           # Static assets

└── dist/             # Build output

\`\`\`

2. Deployment Checklist

Create DEPLOYMENT_CHECKLIST.md:

Copy# Step 2 - Shareholder Portal Deployment Checklist

## Pre-Deployment

### Backend

- [ ] All tests pass (`pytest`)

- [ ] Test coverage >80%

- [ ] httpOnly cookies implemented

- [ ] CSRF protection enabled

- [ ] API endpoints documented

### Frontend

- [ ] All tests pass (`npm run test`)

- [ ] Test coverage >70%

- [ ] Production build successful (`npm run build`)

- [ ] No console errors in production build

- [ ] Environment variables set for production

### Integration

- [ ] Full authentication flow tested

- [ ] All pages load without errors

- [ ] All API calls work

- [ ] Mobile responsiveness verified

- [ ] Browser compatibility tested (Chrome, Safari, Firefox)

## AWS Deployment

### Backend (App Runner)

- [ ] Update `config/settings.py` for production

- [ ] Set environment variables in AWS Secrets Manager

- [ ] Deploy to staging.otcsimplified.com

- [ ] Run migrations: `python manage.py migrate`

- [ ] Health check: `curl https://staging.otcsimplified.com/api/v1/health/`

### Frontend (S3 + CloudFront)

- [ ] Create S3 bucket: `otcsimplified-portal-staging`

- [ ] Enable static website hosting

- [ ] Upload build files: `aws s3 sync client/dist/ s3://otcsimplified-portal-staging/`

- [ ] Create CloudFront distribution

- [ ] Configure DNS: portal.otcsimplified.com → CloudFront

- [ ] Test: `curl https://portal.otcsimplified.com`

## Post-Deployment Testing

### Staging Environment

- [ ] Login works at portal.otcsimplified.com

- [ ] Dashboard loads holdings

- [ ] Profile editable

- [ ] Transactions display

- [ ] Tax documents accessible

- [ ] Certificate requests work

- [ ] Mobile works (test on iPhone/Android)

### Performance

- [ ] Page load time <2 seconds

- [ ] API response time <500ms

- [ ] Lighthouse score >90 (Performance, Accessibility)

## Production Deployment (After Staging Validation)

- [ ] Repeat all steps for production environment

- [ ] Generate new encryption keys (different from staging)

- [ ] Update DNS: portal.otcsimplified.com → Production CloudFront

- [ ] Monitor CloudWatch for errors (24 hours)

## Rollback Plan

If critical issues found:

1. Revert CloudFront to previous S3 version

2. Rollback backend via App Runner (deploy previous commit)

3. Notify users of maintenance

🎯 FINAL DELIVERABLES CHECKLIST

Code:

- All features built (charts, transactions, tax docs, cert conversions)

- httpOnly cookies implemented (security fix)

- Toast notifications working

- Skeleton loading states

- Form validation complete

Tests:

- Frontend tests written (>70% coverage)

- Backend tests written (>80% coverage)

- Integration tests passed (manual)

- Mobile responsiveness verified

- Browser compatibility tested

Documentation:

- Frontend README.md updated

- Backend API docs updated (if new endpoints added)

- Deployment checklist created

Deployment Prep:

- Production build successful (npm run build)

- Environment variables documented

- No critical bugs remaining

📅 TIMELINE SUMMARY

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Portfolio charts | Recharts integrated, pie/bar charts working |
| 2-3 | Transaction history | Full page with filters, details modal, CSV export |
| 3 | Tax documents | Document list, download, filters |
| 4 | Certificate conversions | Request form, requests table, status tracking |
| 5 | Polish & UX | Toasts, skeletons, validation, error boundaries |
| 6 | Testing | Write tests (frontend + backend), integration testing |
| 7 | Security & Docs | httpOnly cookies, CSRF, documentation, deployment prep |

Total: 7 days to 100% completion

💬 QUESTIONS?

If you encounter blockers or need clarification on any requirements, let me know immediately. Don't guess - ask!

🚀 LET'S FINISH STRONG

You've built an excellent foundation (60% complete). The remaining 40% is mostly "more of the same" - apply the patterns you've already established.

Target: 100% complete in 7 days, ready for AWS deployment. 🎯