STAIR STEP 2 - DETAILED REQUIREMENTS

🤖 AI APP BUILDER - STAIR STEP 2 DIRECTIVE

📋 PROJECT CONTEXT

Company: OTC Simplified Inc.
Product: tableicty (Transfer Agent Platform)
Current Status: Step 1 MVP complete (backend + admin), AWS deployment in progress
Next Phase: Shareholder self-service portal (frontend)

🎯 STAIR STEP 2 OBJECTIVE

Build a shareholder-facing web portal that allows individual shareholders to:

- Login securely (email + password, MFA optional)

- View their stock holdings across all companies

- Update personal information (address, email, phone)

- Download tax documents (1099-DIV, 1099-B)

- View transaction history (transfers, dividends, corporate actions)

- Request certificate conversions (DRS to paper, paper to DRS)

- Access account statements

What This Does NOT Include (Future Steps):

- ❌ Issuer (client company) dashboard (Step 3)

- ❌ Billing/subscriptions (Step 4)

- ❌ TAVS integration (Step 6)

- ❌ Complex corporate actions (Step 7)

Timeline: 2-3 weeks
Testing Approach: Deploy to AWS staging alongside backend

🛠️ TECHNICAL STACK

Frontend

- Framework: React 18+ with TypeScript

- UI Library: Tailwind CSS + shadcn/ui (modern, accessible components)

  - Alternative: Material-UI (MUI) if you prefer

- State Management: React Query (for API data) + Zustand (for local state)

  - Simpler than Redux, perfect for this use case

- Routing: React Router v6

- Forms: React Hook Form + Zod (validation)

- HTTP Client: Axios (with interceptors for auth tokens)

- Charts: Recharts (for portfolio visualization)

Authentication

- Method: JWT tokens (issued by Django backend)

- Flow: Email/password login → Backend returns JWT → Store in httpOnly cookie

- MFA (Optional Phase 2.5): TOTP-based (Google Authenticator)

Deployment

- Platform: AWS S3 + CloudFront (static site hosting)

  - Alternative: Vercel or Netlify (simpler, auto-deploy from GitHub)

- Domain: https://portal.otcsimplified.com (shareholder portal)

- SSL: AWS Certificate Manager (free)

Backend Updates Required

- New API Endpoints: Shareholder-specific endpoints (separate from admin API)

- JWT Authentication: Add djangorestframework-simplejwt

- Permissions: Shareholders can only access their own data

📊 USER STORIES & FEATURES

User Story 1: Shareholder Registration & Login

As a shareholder, I want to create an account and login securely

Features:

- Registration Flow:

  - Shareholder receives email invite from transfer agent (manual for now)

  - Email contains unique registration link (token-based)

  - Shareholder sets password (min 12 chars, complexity requirements)

  - Account created, linked to existing Shareholder record in database

- Login Flow:

  - Email + password authentication

  - "Remember me" option (30-day token expiry vs. 24-hour)

  - "Forgot password" flow (email reset link)

  - Failed login tracking (lock after 5 attempts, 30-min cooldown)

- Security:

  - JWT tokens (15-min access token, 7-day refresh token)

  - httpOnly cookies (prevents XSS attacks)

  - CSRF protection

  - Rate limiting (10 login attempts per minute per IP)

API Endpoints Needed (Backend):

POST /api/v1/auth/register/          # Register with token

POST /api/v1/auth/login/             # Login (returns JWT)

POST /api/v1/auth/logout/            # Logout (invalidate token)

POST /api/v1/auth/refresh/           # Refresh access token

POST /api/v1/auth/forgot-password/   # Send reset email

POST /api/v1/auth/reset-password/    # Reset with token

GET  /api/v1/auth/me/                # Get current user info

User Story 2: Portfolio Dashboard

As a shareholder, I want to see all my holdings at a glance

Features:

- Holdings Summary:

  - Total holdings across all companies (if shareholder owns stock in multiple issuers)

  - Holdings by company:

    - Company name, ticker symbol

    - Security class (Common, Preferred, etc.)

    - Share quantity

    - Percentage ownership (shares owned / total outstanding)

    - Acquisition date

    - Certificate numbers (if physical certificates)

    - Holding type (DRS vs. Certificate)

- Visual Representation:

  - Pie chart: Holdings by company (if multiple)

  - Table: Detailed breakdown per security class

- Filters:

  - By company

  - By security type (Common, Preferred, Warrants)

  - By holding type (DRS vs. Certificate)

UI Components:

- Dashboard page with cards

- Holdings table (sortable, filterable)

- Pie chart (Recharts)

- Mobile-responsive

API Endpoints Needed:

GET /api/v1/shareholders/me/holdings/        # All holdings for logged-in shareholder

GET /api/v1/shareholders/me/summary/         # Summary stats (total shares, companies, etc.)

GET /api/v1/shareholders/me/holdings/{id}/   # Single holding details

Example Response:

Copy{

"total_companies": 2,

"total_shares": 15000,

"holdings": [

{

"id": "uuid",

"issuer": {

"name": "OTC Simplified Test Corp",

"ticker": "OTCS",

"otc_tier": "OTCID"

},

"security_class": {

"type": "COMMON",

"designation": "Common Stock"

},

"share_quantity": "10000.0000",

"acquisition_date": "2024-01-15",

"holding_type": "DRS",

"certificate_numbers": null,

"percentage_ownership": 12.5

}

]

}

User Story 3: Update Personal Information

As a shareholder, I want to update my contact information without calling the transfer agent

Features:

- Editable Fields:

  - Address (line 1, line 2, city, state, ZIP, country)

  - Email (requires email verification if changed)

  - Phone number

  - Communication preferences (email alerts on/off, paper statements on/off)

- Read-Only Fields (can view but not edit):

  - Name (first, middle, last, or entity name)

  - Tax ID (masked: ***-**-1234)

  - Account type (Individual, Entity, etc.)

  - Accredited investor status

- Validation:

  - Required fields enforced

  - Email format validation

  - US ZIP code format (5 or 9 digits)

  - Phone format (XXX-XXX-XXXX)

- Audit Trail:

  - All changes logged in backend AuditLog

  - Shareholder can view "Profile Change History"

UI Components:

- Profile page with form

- "Edit" button → Editable mode

- "Save" button → Submit changes

- Success/error notifications

- Change history table

API Endpoints Needed:

GET    /api/v1/shareholders/me/profile/         # Get current profile

PATCH  /api/v1/shareholders/me/profile/         # Update profile (partial)

GET    /api/v1/shareholders/me/profile/history/ # Change history (audit logs)

User Story 4: Transaction History

As a shareholder, I want to see all historical transactions affecting my account

Features:

- Transaction Types:

  - Transfers in (received shares)

  - Transfers out (sent shares)

  - Dividends received

  - Corporate actions (stock splits, mergers)

  - Certificate issuances/cancellations

- Transaction Details:

  - Date

  - Type (Transfer, Dividend, Corporate Action)

  - Description (e.g., "Transfer from Alice Johnson")

  - Share quantity (+/- shares)

  - Balance after transaction

  - Status (Executed, Pending, Cancelled)

- Filters:

  - Date range (last 30 days, last year, custom)

  - Transaction type

  - Issuer (if shareholder owns stock in multiple companies)

- Export:

  - Download as CSV or PDF

  - Useful for tax filing

UI Components:

- Transactions page with table

- Date range picker

- Filters

- Export button

- Pagination (50 per page)

API Endpoints Needed:

GET /api/v1/shareholders/me/transactions/      # All transactions (paginated)

GET /api/v1/shareholders/me/transactions/{id}/ # Single transaction details

GET /api/v1/shareholders/me/transactions/export/  # Export CSV/PDF

Example Response:

Copy{

"count": 125,

"next": "?page=2",

"previous": null,

"results": [

{

"id": "uuid",

"date": "2024-11-01",

"type": "TRANSFER_IN",

"description": "Transfer from Alice Johnson",

"issuer": "OTC Simplified Test Corp",

"security_class": "Common Stock",

"share_quantity": "+1000.0000",

"balance_after": "11000.0000",

"status": "EXECUTED"

}

]

}

User Story 5: Tax Documents

As a shareholder, I want to download tax documents for filing

Features:

- Document Types:

  - 1099-DIV (dividends received)

  - 1099-B (proceeds from stock sales)

  - Account statements (quarterly/annual)

- Document List:

  - Tax year

  - Document type

  - Issue date

  - Status (Available, Processing, Not Applicable)

  - Download button (PDF)

- Filters:

  - By tax year

  - By document type

- Notifications:

  - Email alert when new tax documents available (January each year)

UI Components:

- Tax Documents page with table

- Filter by year

- Download icon (PDF)

- "No documents available" message for new accounts

API Endpoints Needed:

GET /api/v1/shareholders/me/tax-documents/         # List all tax docs

GET /api/v1/shareholders/me/tax-documents/{id}/    # Single doc details

GET /api/v1/shareholders/me/tax-documents/{id}/download/  # Download PDF (signed URL)

Note: Actual tax document generation is complex (Step 7). For Step 2, just mock the data structure.

User Story 6: Certificate Conversion Requests

As a shareholder, I want to convert my holdings between DRS and physical certificates

Features:

- Conversion Options:

  - DRS → Paper Certificate: Request physical certificate mailed to address

  - Paper Certificate → DRS: Surrender physical certificate for electronic holding

- Request Flow:

  - Select holding to convert

  - Choose conversion type

  - Review details (share quantity, estimated processing time)

  - Submit request

  - Request status: Pending → Processing → Completed/Rejected

- Request Tracking:

  - View all past requests

  - Status updates

  - Estimated completion date

- Validation:

  - Cannot request conversion if transfer pending

  - Must have valid address for physical certificate mailing

UI Components:

- Certificate Conversions page

- "Request Conversion" button

- Conversion form (select holding, type, confirm)

- Requests table (status tracking)

API Endpoints Needed:

POST /api/v1/shareholders/me/certificate-requests/        # Create conversion request

GET  /api/v1/shareholders/me/certificate-requests/        # List all requests

GET  /api/v1/shareholders/me/certificate-requests/{id}/   # Single request details

Example Request:

Copy{

"holding_id": "uuid",

"conversion_type": "DRS_TO_PAPER",

"share_quantity": 1000,

"mailing_address": {

"line1": "123 Main St",

"city": "New York",

"state": "NY",

"zip": "10001"

}

}

🔐 SECURITY REQUIREMENTS

Authentication

JWT Token Implementation (Backend):

Copy# Install djangorestframework-simplejwt

# pip install djangorestframework-simplejwt

# config/settings.py

REST_FRAMEWORK = {

'DEFAULT_AUTHENTICATION_CLASSES': [

'rest_framework_simplejwt.authentication.JWTAuthentication',

],

}

from datetime import timedelta

SIMPLE_JWT = {

'ACCESS_TOKEN_LIFETIME': timedelta(minutes=15),

'REFRESH_TOKEN_LIFETIME': timedelta(days=7),

'ROTATE_REFRESH_TOKENS': True,

'BLACKLIST_AFTER_ROTATION': True,

'AUTH_HEADER_TYPES': ('Bearer',),

'AUTH_COOKIE': 'access_token',  # httpOnly cookie

'AUTH_COOKIE_SECURE': True,  # HTTPS only

'AUTH_COOKIE_HTTP_ONLY': True,

'AUTH_COOKIE_SAMESITE': 'Lax',

}

Frontend Token Handling:

- Store access token in httpOnly cookie (backend sets it)

- Store refresh token in httpOnly cookie

- Axios interceptor: Auto-refresh when access token expires (401 response)

Example Axios Interceptor:

Copy// src/api/axiosInstance.ts

import axios from 'axios';

const api = axios.create({

baseURL: 'https://staging.otcsimplified.com/api/v1',

withCredentials: true,  // Send cookies with requests

});

// Auto-refresh token on 401

api.interceptors.response.use(

(response) => response,

async (error) => {

const originalRequest = error.config;

if (error.response?.status === 401 && !originalRequest._retry) {

originalRequest._retry = true;

try {

// Refresh token

await api.post('/auth/refresh/');

// Retry original request

return api(originalRequest);

} catch (refreshError) {

// Refresh failed, redirect to login

window.location.href = '/login';

return Promise.reject(refreshError);

}

}

return Promise.reject(error);

}

);

export default api;

Authorization

Shareholder Permissions (Backend):

Copy# apps/api/permissions.py

from rest_framework import permissions

class IsShareholderOwner(permissions.BasePermission):

"""

Only allow shareholders to access their own data.

"""

def has_permission(self, request, view):

# User must be authenticated

return request.user and request.user.is_authenticated

def has_object_permission(self, request, view, obj):

# Check if object is shareholder or related to shareholder

if hasattr(obj, 'shareholder'):

return obj.shareholder.user == request.user

elif hasattr(obj, 'user'):

return obj.user == request.user

return False

Apply to Views:

Copy# apps/api/views.py

class ShareholderProfileView(generics.RetrieveUpdateAPIView):

permission_classes = [IsAuthenticated, IsShareholderOwner]

def get_object(self):

# Return shareholder object for logged-in user

return self.request.user.shareholder

🎨 UI/UX DESIGN REQUIREMENTS

Design System

Colors (OTC Simplified Brand):

- Primary: #0066CC (trust blue)

- Secondary: #00CC66 (growth green)

- Accent: #FF6B00 (energy orange)

- Neutral: #F5F7FA (background gray)

- Error: #DC2626 (red)

- Success: #10B981 (green)

Typography:

- Headings: Inter (Google Fonts)

- Body: Inter

- Monospace (for numbers): JetBrains Mono

Components (shadcn/ui):

- Button, Input, Select, Checkbox, Radio

- Card, Table, Dialog (modal), Toast (notifications)

- Tabs, Accordion, Dropdown Menu

- Date Picker, Pagination

Responsive Design:

- Desktop (1200px+): Full sidebar navigation

- Tablet (768-1199px): Collapsible sidebar

- Mobile (<768px): Bottom navigation bar

Page Layouts

1. Login Page

- Full-screen centered card

- Logo at top

- Email + password inputs

- "Remember me" checkbox

- "Login" button (primary)

- "Forgot password?" link

- Footer: "Don't have an account? Contact your transfer agent"

2. Dashboard Page

- Sidebar navigation (left)

- Top bar: User name, notifications icon, profile dropdown

- Main content area:

  - Welcome message: "Welcome, John Doe"

  - Holdings summary cards (total shares, companies, etc.)

  - Holdings table (paginated)

  - Pie chart (holdings by company)

3. Profile Page

- Two-column layout:

  - Left: Profile photo (placeholder), name, email

  - Right: Editable form fields (address, phone, preferences)

- "Edit" button → Enable fields

- "Save Changes" button

- "Change History" table below

4. Transactions Page

- Filter bar: Date range, transaction type, issuer

- Transactions table (sortable by date, type, amount)

- Export button (top right)

- Pagination (bottom)

5. Tax Documents Page

- Filter by year dropdown

- Documents table: Year, Type, Issue Date, Status, Download

- "No documents available" message for new accounts

6. Certificate Conversions Page

- "Request Conversion" button (top right)

- Requests table: Request Date, Holding, Type, Status, Completion Date

- Clicking row → Details modal

📦 DELIVERABLES

1. Frontend Application

Repository Structure:

tableicty-frontend/

├── public/

│   ├── index.html

│   └── favicon.ico

├── src/

│   ├── api/

│   │   ├── axiosInstance.ts       # Axios config with interceptors

│   │   ├── auth.ts                 # Auth API calls

│   │   ├── holdings.ts             # Holdings API calls

│   │   └── transactions.ts         # Transactions API calls

│   ├── components/

│   │   ├── ui/                     # shadcn/ui components

│   │   ├── Layout/

│   │   │   ├── Sidebar.tsx

│   │   │   ├── TopBar.tsx

│   │   │   └── Footer.tsx

│   │   ├── Holdings/

│   │   │   ├── HoldingsTable.tsx

│   │   │   ├── HoldingsChart.tsx

│   │   │   └── HoldingSummary.tsx

│   │   └── Transactions/

│   │       └── TransactionsTable.tsx

│   ├── pages/

│   │   ├── LoginPage.tsx

│   │   ├── DashboardPage.tsx

│   │   ├── ProfilePage.tsx

│   │   ├── TransactionsPage.tsx

│   │   ├── TaxDocumentsPage.tsx

│   │   └── CertificateConversionsPage.tsx

│   ├── hooks/

│   │   ├── useAuth.ts              # Auth state management

│   │   ├── useHoldings.ts          # Fetch holdings

│   │   └── useTransactions.ts      # Fetch transactions

│   ├── types/

│   │   ├── auth.ts

│   │   ├── holding.ts

│   │   └── transaction.ts

│   ├── utils/

│   │   ├── formatters.ts           # Format numbers, dates

│   │   └── validators.ts           # Form validation

│   ├── App.tsx

│   ├── main.tsx

│   └── index.css

├── package.json

├── tsconfig.json

├── vite.config.ts

└── README.md

2. Backend API Updates

New Django App: apps/shareholder_portal/

apps/shareholder_portal/

├── __init__.py

├── models.py               # User model (link to Shareholder)

├── serializers.py          # Shareholder-specific serializers

├── views.py                # Shareholder API views

├── urls.py                 # Shareholder API routes

├── permissions.py          # IsShareholderOwner permission

└── tests/

New API Endpoints (add to apps/api/urls.py):

Copyurlpatterns = [

# Existing admin API endpoints

path('v1/', include('apps.api.urls')),

# NEW: Shareholder portal API

path('v1/shareholders/', include('apps.shareholder_portal.urls')),

]

3. Deployment Configuration

AWS S3 + CloudFront (Frontend):

Copy# S3 Bucket for React build

Bucket: otcsimplified-portal-staging

Region: us-east-1

Static Website Hosting: Enabled

Index Document: index.html

Error Document: index.html (for React Router)

Public Access: Blocked (CloudFront only)

# CloudFront Distribution

Origin: S3 bucket (otcsimplified-portal-staging)

Default Root Object: index.html

Custom Error Responses:

- 404 → /index.html (200 status) # For React Router

SSL Certificate: ACM certificate for portal.otcsimplified.com

Caching: Cache static assets (JS/CSS) for 1 year, HTML for 5 minutes

# Route 53 DNS

portal.otcsimplified.com → CloudFront distribution (CNAME)

Alternative (Simpler): Deploy to Vercel or Netlify

- Connect GitHub repo

- Auto-deploy on push to main

- Free SSL + CDN

- Custom domain: portal.otcsimplified.com

4. CI/CD Pipeline

GitHub Actions (.github/workflows/deploy-frontend.yml):

Copyname: Deploy Frontend to S3

on:

push:

branches: [main]

jobs:

build-and-deploy:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- name: Setup Node.js

uses: actions/setup-node@v3

with:

node-version: '18'

- name: Install dependencies

run: npm ci

- name: Run tests

run: npm test

- name: Build

env:

VITE_API_BASE_URL: https://staging.otcsimplified.com/api/v1

run: npm run build

- name: Deploy to S3

uses: jakejarvis/s3-sync-action@master

with:

args: --delete

env:

AWS_S3_BUCKET: otcsimplified-portal-staging

AWS_ACCESS_KEY_ID: ${{ secrets.AWS_ACCESS_KEY_ID }}

AWS_SECRET_ACCESS_KEY: ${{ secrets.AWS_SECRET_ACCESS_KEY }}

AWS_REGION: us-east-1

SOURCE_DIR: dist

- name: Invalidate CloudFront cache

run: |

aws cloudfront create-invalidation \

--distribution-id ${{ secrets.CLOUDFRONT_DISTRIBUTION_ID }} \

--paths "/*"

🧪 TESTING REQUIREMENTS

Frontend Tests

Unit Tests (Vitest + React Testing Library):

- Component rendering tests

- Form validation tests

- API call mocking (MSW - Mock Service Worker)

- User interaction tests (click, type, submit)

Coverage Target: >80%

Example Test:

Copy// src/components/Holdings/HoldingsTable.test.tsx

import { render, screen } from '@testing-library/react';

import { HoldingsTable } from './HoldingsTable';

test('renders holdings table with data', () => {

const mockHoldings = [

{ issuer: 'OTCS', shares: 10000, securityClass: 'Common' }

];

render(<HoldingsTable holdings={mockHoldings} />);

expect(screen.getByText('OTCS')).toBeInTheDocument();

expect(screen.getByText('10000')).toBeInTheDocument();

});

Backend Tests

API Endpoint Tests (pytest):

- Authentication tests (login, logout, token refresh)

- Authorization tests (shareholders can only access their own data)

- CRUD tests for each endpoint

- Edge cases (missing fields, invalid data)

Example Test:

Copy# apps/shareholder_portal/tests/test_views.py

def test_shareholder_can_view_own_holdings(authenticated_shareholder_client):

response = authenticated_shareholder_client.get('/api/v1/shareholders/me/holdings/')

assert response.status_code == 200

assert len(response.json()['holdings']) > 0

def test_shareholder_cannot_view_others_holdings(authenticated_shareholder_client):

response = authenticated_shareholder_client.get('/api/v1/shareholders/999/holdings/')

assert response.status_code == 403  # Forbidden

Manual Testing Checklist

Judy's Testing (After Deployment):

Authentication:

- Can register with invitation link

- Can login with email/password

- "Remember me" works (30-day session)

- Forgot password sends email

- Reset password with token works

- Logout clears session

Dashboard:

- Holdings summary displays correct totals

- Holdings table shows all positions

- Pie chart renders correctly

- Can filter by company/security type

- Mobile-responsive layout works

Profile:

- Can view current profile

- Can edit address, email, phone

- Changes save successfully

- Change history shows audit log

- Cannot edit name or tax ID (readonly)

Transactions:

- All transactions display

- Can filter by date range

- Can export to CSV

- Pagination works

Tax Documents:

- Documents list displays

- Can download PDF

- "No documents" message for new accounts

Certificate Conversions:

- Can request conversion

- Request status updates

- Cannot request if transfer pending

⏰ TIMELINE

Total: 2-3 weeks

| Week | Focus | Deliverables |
| --- | --- | --- |
| 1 | Backend API + Auth | JWT authentication, shareholder endpoints, permissions |
| 2 | Frontend Core Pages | Login, dashboard, profile, holdings table |
| 3 | Advanced Features + Testing | Transactions, tax docs, certificate conversions, tests, deployment |

Breakdown:

Days 1-3: Backend API

- Add djangorestframework-simplejwt

- Create shareholder API endpoints

- Implement JWT authentication

- Add permissions (IsShareholderOwner)

- Test endpoints

Days 4-7: Frontend Setup + Auth

- Initialize React project (Vite + TypeScript)

- Set up Tailwind CSS + shadcn/ui

- Implement login/logout

- Set up Axios with token refresh

- Create layout components (sidebar, topbar)

Days 8-11: Core Pages

- Dashboard page (holdings summary, table, chart)

- Profile page (view/edit)

- Transactions page (table, filters, export)

Days 12-15: Advanced Features

- Tax documents page

- Certificate conversions page

- Notifications/toasts

- Error handling

Days 16-18: Testing & Polish

- Write frontend tests (Vitest)

- Write backend tests (pytest)

- Fix bugs from testing

- UI polish (animations, loading states)

Days 19-21: Deployment

- Set up S3 + CloudFront (or Vercel)

- Configure CI/CD (GitHub Actions)

- Deploy to staging

- Manual testing by Judy

- Fix deployment issues

🎯 SUCCESS CRITERIA

Deployment is successful when:

✅ Portal accessible at https://portal.otcsimplified.com
✅ Shareholders can login with email/password
✅ Dashboard displays holdings correctly
✅ Shareholders can update profile information
✅ Transactions page shows historical data
✅ Tax documents page functional (mock data ok)
✅ Certificate conversion requests work
✅ Mobile-responsive (works on iPhone/Android)
✅ All tests pass (>80% coverage)
✅ Zero console errors
✅ Performance: Page load < 2 seconds

💬 QUESTIONS BEFORE STARTING

- Frontend Framework: React confirmed, or prefer Vue/Svelte?

  - Recommendation: React (largest ecosystem)

- UI Library: Tailwind + shadcn/ui or Material-UI?

  - Recommendation: shadcn/ui (modern, customizable)

- Deployment: AWS S3+CloudFront or Vercel/Netlify?

  - Recommendation: Vercel (simpler, free tier, auto-deploy)

- Timeline: Can you complete in 2-3 weeks?

- Design: Do you have mockups/wireframes, or should I design as I build?

  - Recommendation: Design as you build (iterate based on feedback)

🚀 READY TO BUILD THE SHAREHOLDER PORTAL

This portal will differentiate OTC Simplified from legacy transfer agents. Modern, self-service, mobile-first! 📱