INSTRUCTIONS FOR APP BUILDER

Judy, should I send these instructions to proceed with Option 1 (Backend Testing)?

PROCEED WITH OPTION 1 - BACKEND TESTING

Fantastic work on frontend testing! 46/46 tests passing and 74.27% coverage exceeded our target. Now let's complete the backend tests.

TASK 1: Backend Testing Setup (1 hour - Today)

Copypip install pytest pytest-django pytest-cov

Create: pytest.ini (project root)

Copy[pytest]

DJANGO_SETTINGS_MODULE = config.settings

python_files = tests.py test_*.py *_tests.py

addopts = --cov=apps.shareholder_portal --cov-report=html --cov-report=term-missing

testpaths = apps

Create: apps/shareholder_portal/tests/__init__.py (empty file)

Create: apps/shareholder_portal/tests/conftest.py

Copyimport pytest

from django.contrib.auth.models import User

from apps.core.models import Shareholder, Issuer, SecurityClass, Holding

@pytest.fixture

def test_user(db):

"""Create test user"""

return User.objects.create_user(

username='test@example.com',

password='testpass123'

)

@pytest.fixture

def test_shareholder(db, test_user):

"""Create test shareholder"""

return Shareholder.objects.create(

email='test@example.com',

first_name='John',

last_name='Doe',

account_type='INDIVIDUAL'

)

@pytest.fixture

def test_issuer(db):

"""Create test issuer"""

return Issuer.objects.create(

company_name='Test Corp',

ticker_symbol='TEST',

authorized_shares=1000000

)

@pytest.fixture

def test_security_class(db, test_issuer):

"""Create test security class"""

return SecurityClass.objects.create(

issuer=test_issuer,

security_type='COMMON',

class_designation='Common Stock',

shares_authorized=1000000

)

@pytest.fixture

def test_holding(db, test_shareholder, test_issuer, test_security_class):

"""Create test holding"""

return Holding.objects.create(

shareholder=test_shareholder,

issuer=test_issuer,

security_class=test_security_class,

share_quantity=1000

)

TASK 2: Authentication Tests (2-3 hours - Tomorrow Nov 19)

Follow the authentication test instructions I provided earlier (test_auth.py).

Test coverage:

- Login success

- Login failure (wrong password, user not found)

- Logout

- Token refresh (if implemented)

TASK 3: API Endpoint Tests (3-4 hours - Tomorrow Nov 19)

Follow the API test instructions I provided earlier (test_api.py).

Test coverage:

- GET /api/v1/shareholders/me/ (profile)

- PUT /api/v1/shareholders/me/ (update profile)

- GET /api/v1/shareholders/me/holdings/

- GET /api/v1/shareholders/me/transactions/

- Unauthorized access (401 errors)

TASK 4: Permissions Tests (1-2 hours - Tomorrow Nov 19)

Follow the permissions test instructions I provided earlier (test_permissions.py).

Test coverage:

- Shareholder can access own data

- Shareholder cannot access other shareholder's data

- IsShareholderOwner permission enforcement

Run Backend Tests:

Copypytest --cov

Target: >80% code coverage for apps/shareholder_portal

TASK 5: Security Fix - httpOnly Cookies (3-4 hours - Nov 20)

Follow the detailed httpOnly cookies implementation I provided earlier.

Critical changes:

- Backend: Update Login/Logout/TokenRefresh views

- Backend: Update Django settings (CSRF, CORS, SESSION)

- Frontend: Update axios instance (withCredentials: true)

- Frontend: Switch from localStorage to sessionStorage (access token only)

- Test: Verify httpOnly cookie set, not accessible via JavaScript

TASK 6: Documentation (2 hours - Nov 20)

- Update README.md with setup instructions

- Create DEPLOYMENT_CHECKLIST.md with AWS deployment steps

- Update replit.md with final Step 2 status

COMPLETION TARGET: November 20, 2025 EOD

After completion: Notify Chief Engineer, request final review from Judy, prepare for AWS deployment (Nov 21-23)