Subject: AWS Deployment - Secure Key Management Protocol

App Builder,

AWS infrastructure is 100% ready for deployment. For security compliance, we're implementing AWS Systems Manager Parameter Store for all sensitive keys and credentials.

🔐 KEY MANAGEMENT PROTOCOL

You will NOT receive actual key values. Instead, all sensitive data is stored in AWS Parameter Store and will be retrieved automatically by AWS App Runner.

📋 PARAMETER STORE PATHS YOU'LL USE

When configuring AWS App Runner environment variables, reference these Parameter Store paths:

Sensitive Variables (Use Parameter Store):

- PGCRYPTO_KEY → /tableicty/production/PGCRYPTO_KEY

- SECRET_KEY → /tableicty/production/SECRET_KEY

- DATABASE_URL → /tableicty/production/DATABASE_URL (you'll add this after RDS creation)

- REDIS_URL → /tableicty/production/REDIS_URL (you'll add this after ElastiCache creation)

Non-Sensitive Variables (Use Plain Text):

- IS_PRODUCTION → True

- ALLOWED_HOSTS → tableicty.com,api.tableicty.com

- CORS_ALLOWED_ORIGINS → https://tableicty.com

- SESSION_COOKIE_SECURE → True

- CSRF_COOKIE_SECURE → True

🚀 YOUR DEPLOYMENT TASKS

PHASE 1: Infrastructure Setup (Work with OTC Expert)

- Deploy RDS PostgreSQL 15+

  - Instance class: db.t3.micro (free tier) or db.t3.small

  - Storage: 20GB SSD

  - Enable encryption at rest

  - Enable automated backups (7 day retention)

  - Note the connection endpoint

- Deploy ElastiCache Redis 7+

  - Node type: cache.t3.micro (free tier) or cache.t3.small

  - Enable encryption in transit

  - Note the connection endpoint

- Report Connection Strings

  - Once RDS and ElastiCache are created, provide connection strings to Judy

  - Format for DATABASE_URL: postgresql://username:password@rds-endpoint:5432/tableicty

  - Format for REDIS_URL: redis://elasticache-endpoint:6379

  - Judy will store these in Parameter Store

PHASE 2: Backend Deployment (AWS App Runner)

- Connect to GitHub Repository

  - Link your tableicty GitHub repo to AWS App Runner

  - Set branch: main

- Configure Build Settings

  - Runtime: Python 3.11

  - Build command: pip install -r requirements.txt

  - Start command: gunicorn config.wsgi:application --bind 0.0.0.0:8000 --workers 3 --timeout 120

  - Port: 8000

- Configure Environment Variables

  - For sensitive variables, select "Reference value from AWS Systems Manager"

  - Enter the Parameter Store path (e.g., /tableicty/production/PGCRYPTO_KEY)

  - For non-sensitive variables, enter values directly as plain text

  - AWS App Runner will automatically decrypt and inject Parameter Store values at runtime

- Deploy and Initialize

  - Deploy the service (wait 5-10 minutes for build)

  - Note the App Runner URL (e.g., https://xyz123.us-east-1.awsapprunner.com)

  - Run migrations: Access App Runner console → Operations → Run command: python manage.py migrate

  - Seed data: Run command: python manage.py seed_data

  - Verify health: Test endpoint at https://your-apprunner-url/api/v1/shareholder/health/

PHASE 3: Frontend Deployment (S3 + CloudFront)

- Build Production Bundle

- Copycd client

- npm run build

- Deploy to S3

  - Create S3 bucket: tableicty-frontend

  - Enable static website hosting

  - Upload client/dist/* to bucket

  - Set index document: index.html

  - Set error document: index.html (for React Router)

- Configure CloudFront

  - Create CloudFront distribution pointing to S3 bucket

  - Alternate domain name: tableicty.com

  - SSL certificate: Select the certificate Judy created

  - Default root object: index.html

  - Custom error response: 404 → /index.html (200 status)

- Update Route 53 DNS

  - Create A record: tableicty.com → CloudFront distribution (Alias)

  - Create A record: api.tableicty.com → App Runner (may need CNAME)

  - Wait for DNS propagation (15-60 minutes)

PHASE 4: Post-Deployment Testing

Run this smoke test checklist:

- Visit https://tableicty.com (verify HTTPS works)

- Register new shareholder account

- Login and verify httpOnly cookies (Chrome DevTools → Application → Cookies)

- View portfolio dashboard

- View transaction history

- Request certificate

- View tax documents

- Update profile

- Logout

- Check CloudWatch logs for errors

- Verify no console errors in browser

🔒 SECURITY NOTES

- You will never see actual key values - this is intentional for security

- Parameter Store provides audit trails - AWS logs all access

- If you need to troubleshoot key-related issues, notify Judy to verify Parameter Store values

- Never commit keys to GitHub - all secrets stay in AWS

📞 SUPPORT

- Infrastructure questions → Work with OTC Expert

- Parameter Store questions → Contact Judy

- Architecture questions → Contact AI Engineer (me)

Execute this deployment plan. ETA: 24-48 hours for complete AWS deployment.